Project 1 TERM 3 Assignment

Objectives

On successful completion of this project, the student will be able to: - Show the ability to apply the relevant theory to a real-life scenario. - Demonstrate an understanding of a typical project management process - Demonstrate an ability to use project management tools such as MS Project. - Demonstrate an ability to articulate the above in a clear and comprehensive process report. - Demonstrate an ability to work in teams (It is a group assignment where each group consists of a maximum of 4 members only).

Assignment Brief

You are required to come up with your own project title that has a social impact. The emphasis of the report would be to describe the various project management steps that has been covered in class. - Create a group of four - Group name - Social issue that you would like to tackle - Project title You are required to write a report in which you: - Provide a title for the project - Give a brief overview of your choice of topic, indicating what the project would be about - Provide a list of project team members indicating the title, role and responsibilities Report Structure: Introduction (at least a page) - Overview of the project (about 500 words) - Brief motivation for choosing the topic area. - Aim/goals of the project - - Objectives of the project(need to be realistic given the COVID19 times that we are in) Goal theory discussed in class SMART Project purpose(scope) statement (± 3 pages) - Scope: What work will be done as part of the project? What unique product, service, or result does the customer or sponsor expect from the project? - Time: How long should it take to complete the project? What is the project’s schedule? How will the team track actual schedule performance? Who can approve changes to the schedule? - Cost: What should it cost to complete the project? What is the project’s budget? How will costs be tracked? Who can authorize changes to the budget? (This will be hypothetical) - Target audience (State who the project target audience is). - State the project constraints: Financial, time, capability, capacity/skill level Outcomes: Deliverables and sub deliverables - Method of delivery (e.g. videos, websites, books, apps etc.) Resources - Financial resources (Only if provided) Capability (Team and what they bring to the project

Deliverables

24th September: You should have already joined a group on blackboard Due Date for the Project Report is on the 9th of October 2020

TERM 4 Deliverable Updated Project Plan - Address issues identified in your previous submission (see lecturer feedback on Blackboard) and update your Project plan accordingly. - Mention how you will or have managed conflict and risk in your project. Schedule (start date and end date for the project)/SDLC - Based on what you have listed as activities/work to be done in this project, create a work breakdown structure (WBS).Use the phases in the SDLC to group your activities. - Use any scheduling tool available to the group to create a Gantt Chart based on your WBS indicating the roles and responsibilities of various team member. i.e. Gantt chart should reflect all the activities that will be carried out in your project, show when the activities will carried out – (start date, end date and duration for each of task) and who would be responsible for those activities (by assigning resources to the tasks). Remember to show relationships between the tasks, the dependencies and milestones. Use the phases in the SDLC to group your activities. (Please note: There are some scheduling tools you can get for free online) or use Ms Project if you have it.) Here are some of the free project management tools that you can make use of. - https://trello.com/en - https://toggl.com/plan/ - https://www.wrike.com/ - https://www.teamwork.com/ Due Date: 13 November 2020