## Slide 1
PROJECT MANAGEMENT 3 Project Selection
Understanding Types of Feasibility Study, and Its Importance

## Slide 2: What is Feasibility Study?
A feasibility analysis is used to determine the viability of an idea,
Ensuring a project is legally and technically feasible as well as economically justifiable.
It tells us whether a project is worth the investment—in some cases, a project may not be doable.
There can be many reasons for this, including requiring too many resources, which not only prevents those resources from performing other tasks but also may cost more than an organization would earn back by taking on a project that isn’t profitable.

## Slide 3: Study Design
A well-designed study should offer a historical background of the business or project,
  A description of the product or service,
  accounting statements,
  details of operations and management,
  marketing research and policies,
  financial data, legal requirements, and tax obligations.
Generally, such studies precede technical development and project implementation.

## Slide 4: Types of Feasibility Study
A feasibility analysis evaluates the project’s potential for success; therefore, perceived objectivity is an essential factor in the credibility of the study for potential investors and lending institutions.
There are five types of feasibility study
    1. Technical Feasibility
    2. Economic Feasibility
    3. Legal Feasibility
    4. Operational Feasibility
    5. Scheduling Feasibility

## Slide 5: 1. Technical Feasibility
This assessment focuses on the technical resources available to the organization.
It helps organizations determine whether the technical resources meet capacity and whether the technical team is capable of converting the ideas into working systems.
Technical feasibility also involves the evaluation of the hardware, software, and other technical requirements of the proposed system.
As an exaggerated example, an organization wouldn’t want to try to put Star Trek’s transporters in their building—currently, this project is not technically feasible.

## Slide 6: 2. Economic Feasibility
This assessment typically involves a cost/ benefits analysis of the project, helping organizations determine the viability, cost, and benefits associated with a project before financial resources are allocated.
It also serves as an independent project assessment and enhances project credibility—helping decision-makers determine the positive economic benefits to the organization that the proposed project will provide.

## Slide 7: 3. Legal Feasibility
This assessment investigates whether any aspect of the proposed project conflicts with legal requirements like zoning laws, data protection acts or social media laws.
Let’s say an organization wants to construct a new office building in a specific location.
A feasibility study might reveal the organization’s ideal location isn’t zoned for that type of business.
That organization has just saved considerable time and effort by learning that their project was not feasible right from the beginning.

## Slide 8: 4. Operational Feasibility
This assessment involves undertaking a study to analyze and determine whether—and how well—the organization’s needs can be met by completing the project.
Operational feasibility studies also examine how a project plan satisfies the requirements identified in the requirements analysis phase of system development.

## Slide 9: 5. Scheduling Feasibility
This assessment is the most important for project success; after all, a project will fail if not completed on time.
In scheduling feasibility, an organization estimates how much time the project will take to complete.

## Slide 10: Summary
When these areas have all been examined, the feasibility analysis helps identify any constraints the proposed project may face, including:
  Internal Project Constraints: Technical, Technology, Budget, Resource, etc.
  Internal Corporate Constraints: Financial, Marketing, Export, etc.
  External Constraints: Logistics, Environment, Laws, and Regulations, etc.

## Slide 11: Minimizing Risk (1 of 2)
When managing a project, one is required to make a lot of key decisions.
There is always something that needs executing, and often that something is critical to the success of the venture.
Because of the high stakes, good managers don’t just make decisions based on gut instinct.
They prefer to minimize risk to the best of their ability and act only when there is more certainty than uncertainty.

## Slide 12: Minimizing Risk (2 of 2)
But how can you accomplish that in a world with myriad variables and constantly shifting economics?
The answer: consult hard data collected with reporting tools, charts and spreadsheets.
You can then use that data to evaluate your decisions with a process called cost benefit analysis (CBA).
An intelligent use of cost benefit analysis will help you minimize risks and maximize gains both for your project and your organization.

## Slide 13: What Is Cost Benefit Analysis? (1 of 3)
Cost benefit analysis in project management is one more tool in your toolbox.
This one has been devised to evaluate the cost versus the benefits in your project proposal.
It begins with a list, as so many processes do.

## Slide 14: What Is Cost Benefit Analysis? (2 of 3)
There’s a list of every project expense and what the benefits will be after successfully executing the project.
From that you can calculate the return on investment (ROI), internal rate of return (IRR), net present value (NPV) and the payback period.

## Slide 15: What Is Cost Benefit Analysis? (3 of 3)
The difference between the cost and the benefits will determine whether action is warranted or not.
In most cases, if the cost is 50 percent of the benefits and the payback period is not more than a year, then the action is worth taking.

## Slide 16: The Purpose of Cost Benefit Analysis
The purpose of cost benefit analysis in project management is to have a systemic approach to figure out the pluses and minuses of various paths through a project, including transactions, tasks, business requirements and investments.
Cost benefit analysis gives you options, and it offers the best approach to achieve your goal while saving on investment.

## Slide 17: The Purpose of Cost Benefit Analysis
The Purpose of Cost Benefit Analysis
There are two main purposes in using CBA:
1. To determine if the project is sound, justifiable and feasible by figuring out if its benefits outweigh costs.
2. To offer a baseline for comparing projects by determining which project’s benefits are greater than its costs.

## Slide 18: The Steps to Cost Benefit Analysis

## Slide 19: How Accurate is Cost Benefit Analysis?
How accurate is CBA?
The short answer is it’s as accurate as the data you put into the process.
The more accurate your estimates, the more accurate your results.

## Slide 20: Issues Related to CBA Accuracy
Some inaccuracies are caused by the following:
  Relying too heavily on data collected from past projects, especially when those projects differ in function, size, etc., to the one you’re working on
  Using subjective impressions when you’re making your assessment
  The improper use of heuristics (problem solving employing a practical method that is not guaranteed) to get the cost of intangibles
  Confirmation bias or only using data that backs up what you want to find

## Slide 21: Limitations to Cost Benefit Analysis?
Cost benefit analysis is best suited to smaller to mid-sized projects that don’t take too long to complete. In these cases, the analysis can lead those involved to make proper decisions.
However, large projects that go on for a long time can be problematic in terms of CBA. There are outside factors, such as inflation, interest rates, etc., that impact the accuracy of the analysis.

## Slide 22: Additional Supporting Calculations
There are additional supporting calculation methods.
These include NPV and IRR.
Overall, though, the use of CBA is a crucial step in determining if any project is worth pursuing.

## Slide 23: Net Present Value (NPV)
When you perform a cost-benefit analysis and need to compare different investment alternatives with each other, you might consider using the net present value (NPV) as one of the profitability indicators.
In project management, the NPV is commonly used and also listed in PMI’s Project Management Body of Knowledge.
While the basic calculation – the sum of discounted cash flows – is comparatively easy, it is key to understand the assumptions, strengths and weaknesses of the NPV to make a reflected investment decision.

## Slide 24: What Is the Net Present Value?
The NPV represents the monetary value of a series of future cash flows by today.
All future cash flows are therefore discounted with a predefined interest rate or discount rate.
The NPV is part of the set of Discounting Cash Flows (DCF) methods.

## Slide 25: What Is the Net Present Value?
The net present value is often used in the context of a cost-benefit analysis where it is a common indicator for the profitability of project or investment alternatives:
  A positive NPV suggests that the investment is profitable, i.e. the return exceeds the predefined discount rate).
  The NPV is negative if expenses are higher or occur earlier than the returns. Thus, the investment does not yield the
  A net present value of 0 indicates that the investment earns a return that equals the discount rate.

## Slide 26: The NPV Computation
The formula consists of three different fundamental elements:
  the assumed cash flow of a period (for each period),
  the preset discount rate or interest rate (for each period),
  the residual value at the end of the projection (optional).

## Slide 27: The NPV Computation
The NPV calculation takes the point in time into account at which cash flows occur.
With a positive discount rate (which is by far the most common use), earlier cash flows impact the NPV more than those of later periods.
This can lead to a negative NPV even if the simple non-discounted sum of cash flows is positive or 0.

## Slide 28: Cash Flows
Cash Flows used for NPV computations are usually stemming from a business projection for an investment or a project opportunity.
For the calculation of the NPV, a net cash flow estimation is basically sufficient.
It does not change the result whether you discount net cash flows or whether you discount gross inflows and outflows and offset the present values of both series.

## Slide 29: The Net Present Value (NPV) Formula
The formula for the calculation of the net present value is
  where:
    NPV = Net Present Value NCF = Net Cash Flow of a period i = Discount Rate or Interest Rate RV = Residual Value N = Total Number of Periods t = Period in which the Cash Flows occur

## Slide 30: The Net Present Value (NPV) Formula
The formula for the calculation of the net present value can be simplified as
  where:
    NPV = Net Present Value FV = Net Cash Flow of a period r = Discount Rate or Interest Rate n = Total current Period (base of 0)
By calculating this value for each period, we can then add all the values to obtain the NPV.