| SUBJECT: APPLICATIONS DEVELOPMENT THEORY IV (APT470S) Full time and Part time | EXAM DATE: 2 NOVEMBER 2021 | DURATION: 105 Minutes 90 min Writing time 15 min Reading and Upload time | TOTAL MARKS: 75 |
| --- | --- | --- | --- |

DEPARTMENT OF INFORMATION TECHNOLOGY FACULTY OF INFORMATICS AND DESIGN

COURSE(S): ADICTA: ADVANCED DIPLOMA IN INFORMATION AND COMMUNICATION TECHNOLOGY: APPLICATIONS DEVELOPMENT

EXAMINER: MS G KHAN MODERATOR: MR T MAKHURANE EXTERNAL MODERATOR: DR M NORMAN

GENERAL INSTRUCTIONS - This is an individual test which should solely be done by you. - You are not allowed to contact any person using any device or technique that may compromise your individual work when taking this assessment. - You are required to answer all questions. The questions are presented one at a time without backtracking. - All test questions relate to the scenario supplied below. Carefully study the case of a failed implementation below before answering all questions. - This test counts 30% of your final mark for this subject and covers work from terms 2, 3 and 4 as per the topic list and Subject Guide. - This test is an open book assessment with pre-conditions. Carefully read and comply with the instructions below which differ from a physical assessment on campus. SPECIAL INSTRUCTIONS - This timed assessment is 105 minutes in length . One hour and 30 minutes have been allocated for writing the test and 15 minutes have been allocated as reading and upload time. You are required to monitor the time as the test will automatically terminate once the time has expired. - This assessment requires a working device, a reliable internet connection and sufficient data/bandwidth for the duration of the assessment. - Students who experience technical difficulties during the test session are required to email me a screen shot of their issue at khang@cput.ac.za so that appropriate measures can be taken to address the problem. - Students are reminded to do their own work. CPUT’s assessment rules and regulations will apply to any form of plagiarism. # Do not copy and paste answers from any resource. All answers should be expressed in your own words. # Any resemblance of work copied from another source will be flagged to the examiner, ignored and allocated a score of zero. # Please do your own work.

# Scenario for the London Ambulance Service (LAS)

On 26th of October 1992 the London Ambulance Service (LAS) Computer Aided Despatch (CAD) system failed dramatically shortly after it was introduced. The system could not cope with the load placed on its normal use, the response to emergency calls was several hours and the ambulance communications failed, and ambulances were lost from the system. In the newspaper headlines it was suggested that over 20 people had died as a result which led to the resignation of the Chief Executive Officer, questions in the British Parliament and intense enquiry from both the government and the media. It was determined that a series of errors were made in several stages in the Software Engineering process (SE) viz. during procurement, design, implementation, and the introduction of the system. The LAS despatch system is responsible for - receiving calls; - despatching ambulances based on the call and the availability of resources; and, - monitoring progress of the response to the call. The computer-aided despatching system was to be developed and would include an automatic vehicle locating system (AVLS) and mobile data terminals (MDTs) to support automatic communication with ambulances. This system was to supplant the existing manual system. Immediately following the system being made operational the call traffic load increased but not to exceptional levels. The AVLS could not keep track of the location and status of units. This led to an incorrect database so that (a) units were being despatched non-optimally (b) multiple units were being assigned to some calls. As a consequence, there were a large number of exception messages and the system slowed down as the queue of messages grew. The exception messages which had not been responded to generated repeat messages which resulted in the lists scrolling off the top of screens and messages which were awaiting attention to be lost from view. Ambulance crews were frustrated and, under pressure, were slow in notifying the status of their unit. They could not (or would not) use their MDTs and used incorrect sequences to enter the status information. The public were repeating their calls because of the delay in response. The AVLS no longer knew which units were available and the resource proposal software was taking a long time to perform its searches. The entire system descended into chaos. One ambulance arrived to find the patient dead and taken away by undertakers while another answered a ‘stroke’ call after 11 hours - 5 hours after the patient had made their own way to hospital. The CAD system was partly removed and aspects of its function (notably despatch decisions) were performed manually. This part-manual system seized up completely 8 days later. The back-up server did not work since it had not been fully tested. Operators used tape recordings of calls then reverted to a totally manual system. The Chief Executive of the LAS resigned. A summary of this form cannot do justice to the range of problems identified by the inquiry. The key points which emerged were that : - the software was incomplete and effectively untested; - the implementation approach was ‘high risk’; inappropriate and unjustified assumptions were made during the specification process; - there was a lack of consultation with users and clients in the development process with knock-on consequences for their “ownership” of the resulting system; - the poor fit of the system with the organisational structure of the ambulance service; - the poorly designed user interfaces; lack of robustness; - poor performance and straightforward bugs or errors. The report presents a strong message about the attempt to change working practices through the specification, design and implementation of a computer system. It is also important to note that the existing manual system was the largest ambulance service in the world at the time and it - covered a large resident population of 6.8 million people (greater during daytime, especially central London) in a large geographical area (of nearly a 1000 kms), - carried over 5 000 patients every day and - received between 2 000 and 2 500 calls daily. Of these between 1 300 and 1 600 were emergency calls. The manual system included the following activities:- - Call taking – where a call was recorded on form and the location was identified in map book. The forms were sent to central collection point on conveyor belt. - Resource identification – which commenced with the form being collected and passed onto Resource Allocator who differed depending on the region. The duplicate calls were identified and then the Resource Allocator decided on which resource to mobilise. This was then recorded on form and passed to the dispatcher who then commenced - Resource mobilisation - where the dispatcher telephoned the relevant ambulance station or passed mobilisation instructions to a radio operator if ambulance was already on the road. The entire process was meant to take less than 3 minutes. These activities were to be replaced with a new Computer-aided despatch system which would change the work activities by providing better assistance via the use of emerging technologies of that time. These technologies included: - Computer Aided Design (CAD) software & hardware; - Gazetteer and mapping software; - Communications interface (RIFS). - Radio system; - Mobile data terminals (MDTs); - Automatic vehicle location system (AVLS). The existing system was dismissed as inadequate and impossible to modify to meet the new needs of the LAS. Instead, the new CAD system would be procured which provided “greater functionality than available from any existing system”. Unfortunately, this was not the case. Several reasons were given for the failure. These included : - The CAD system itself, and its users, were not ready for full implementation on the 26 October 1992. - The CAD software was not complete, not properly tuned, and not fully tested. - The resilience of the hardware under a full load had not been tested. - Several problems existed associated with the data communications of the system, specifically communication to and from the mobile data terminals. - Some skepticism existed over the accuracy of the Automatic Vehicle Location System (AVLS). - Both Central Ambulance Control (CAC) staff and ambulance crews had no confidence in the system and were not all fully trained. - The physical changes to the layout of the control room on 26 Oct meant that all CAC staff were working in unfamiliar positions. and without paper backup they were less able to work with colleagues with whom they had jointly solved problems before. - There had been no attempt to foresee fully the effect of inaccurate or incomplete data available to the system (i.e. late status reporting or vehicle locations). - These imperfections led to an increase in the number of exception messages that would have to be dealt with and which in turn would lead to more callbacks and enquiries - the response to emergency calls was several hours instead of minutes and - the ambulance communications failed resulting in ambulances were lost from the system. Since then this system has successfully been turned around in 1997 and software engineering processes and emphasis have evolved. If you were to develop this system today explain how you would to apply modern software engineering practices in the following situations.