| Student Full Name: | Student Number: |  |
| --- | --- | --- |
| Subject: PFD470S/PFD471S/PFD472S Professional Development/Methods | Test Date: 16 November 2020 | Duration: 3 hours |

Faculty of Informatics & Design

Final Test

Course:

BTech in Information Technology

| Question | Student Mark | Max. Score |
| --- | --- | --- |
| 1 |  | 20 |
| 2 |  | 20 |
| 3 |  | 20 |
| 4 |  | 20 |
| 5 |  | 20 |
|  |  | 100 |

Subject Coordinator:

Mr T. Makhurane

Lecturers / Examiners:

Mr T. Makhurane

Moderator:

Internal:

External:

Special instructions:

Answer ALL 5 questions.

Hand-in question paper at the end of examination

Requirements:

Students should not leave within the first hour even if they have completed.

Hand-in question paper together with the answer book at the end of examination

%

| Question 1 [20] |  |  |
| --- | --- | --- |
| Develop a point-of-sale system with the following characteristics. F1; Backup and Recovery; Essential; (5). F2; Data Communications; Essential; (5). F3; Distributed Processing; Essential; (5). F4; Performance Critical?; Essential; (5). F5; Run on existing, heavily used environment?; Average; (3). F6; Online data entry?; Essential; (5). F7; Online data entry on multiple screens?; Essential; (5). F8; Master files updated online?; Essential; (5). F9; Inputs, outputs, files complex?; Average; (3). F10; Internal processing complex?; Moderate; (2). F11; Code reusable?; Average; (3). F12; Conversion and Installation?; Moderate; (2). F13; Multiple installations across organizations?; Significant; (4). F14; Facilitate change and user ease of use?; Significant; (4). 42 user inputs classified as complex 7 user inputs classified as average 30 user outputs classified as average 70 possible user inquiries classified as complex 17 files accessed classified as average 14 files accessed classified as simple 4 external interfaces classified as complex Given the following historical performance record Average of past projects:; Effort; R(000); pp. Doc.; Errors. LOC 8342 FP 345; 15 months; 600; 376; 24. |
| 1.1 | Estimate the duration, cost and expected number of errors for the point-of-sale project. | [10] |
| 1.2 |  | [10] |

Estimate the expected number of person-months of work and the project duration for an Embedded project involving 45000 lines of code. Assume that the following cost drivers are applicable: PCAP; Very High. AEXP; High. TURN; High. MODP; Very Low. TOOL; Low. COST DRIVER; V.LOW; LOW; NOMINAL; HIGH; V.HIGH; EX. HIGH. RELY; 0.75; 0.88; 1.00; 1.15; 1.40; .. DATA; .; 0.94; 1.00; 1.08; 1.16; .. CPLX; 0.70; 0.85; 1.00; 1.15; 1.30; 1.65. TIME; .; .; 1.00; 1.11; 1.30; 1.66. STOR; .; .; 1.00; 1.06; 1.21; 1.56. VIRT; .; 0.87; 1.00; 1.15; 1.30; .. TURN; .; 0.87; 1.00; 1.07; 1.15; .. ACAP; 1.46; 1.19; 1.00; 0.86; 0.71; .. AEXP; 1.29; 1.13; 1.00; 0.91; 0.82; .. PCAP; 1.42; 1.17; 1.00; 0.86; 0.70; .. VEXP; 1.21; 1.10; 1.00; 0.90; .; .. LEXP; 1.14; 1.07; 1.00; 0.95; .; .. MODP; 1.24; 1.10; 1.00; 0.91; 0.82; .. TOOL; 1.24; 1.10; 1.00; 0.91; 0.83; .. SCED; 1.23; 1.08; 1.00; 1.04; 1.10; ..

| Question 2 [20] |  |  |
| --- | --- | --- |
| 2.1 | Briefly explain the purpose of the Capability Maturity Model. | [8] |
| 2.2 | What are the different levels associated with the Capability Maturity Model and how does the use the model by an organization allow for better project management. | [12] |
| Question 3 [20] |  |  |
| 3.1 | Given a project to create and deploy an information system for a city government, and Mintzberg’s description of the levels of management. Which aspects of the project manager’s job fall at the different management levels and why? | [6] |
| 3.2 | List and explain the different role players that might participate in a software development project. | [4] |
| 3.3 | Classify Herzberg’s factors and explain how a project manager might make use of these to motivate team members. | [6] |
| 3.4 | Explain two of Wilemon and Thaiman’s power concepts and explain how a project manager might make use of these to motivate team members. | [4] |

| Question 4 [20] |  |  |
| --- | --- | --- |
| 4.1 | Describe the role of the project manager during the procurement process. | [6] |
| 4.2 | You are leading a large scale project for your organization. There is a concern on the part of your organization about one particular seller that must be used on the project. The organization would like to minimize the risk to themselves. Explain which contract type would be preferable to manage this situation. | [8] |

| Question 5 [20] |  |  |
| --- | --- | --- |
| 5.1 | Why is quality an important consideration in project management? | [5] |
| 5.2 | Write a report to your manager explaining why you believe it is necessary for your company to include quality management in your company’s project management processes. Highlight what aspects should be included and how these should lead to benefits for the company. | [7] |
| 5.3 | Provide an outline of the project audit process, and explain the benefits of project audits. | [8] |

Addendum

| Software project | a | b | c | d |
| --- | --- | --- | --- | --- |
| Organic | 2.4 | 1.05 | 2.5 | 0.38 |
| Semidetached | 3.0 | 1.12 | 2.5 | 0.35 |
| Embedded | 3.6 | 1.20 | 2.5 | 0.32 |

|  | Complexity Weighting |  |  |  |
| --- | --- | --- | --- | --- |
| Measurement parameter | Low | Average | High | Product |
| Number of user inputs | _____ x 3 + | _____ x 4 + | ___ x 6 + = | ________ |
| Number of user outputs | _____ x 4 + | _____ x 5 + | ___ x 7 + = | ________ |
| Number of user inquiries | _____ x 3 + | _____ x 4 + | ___ x 6 + = | ________ |
| Number of files | _____ x 7 + | ____ x 10 + | __ x 15 + = | ________ |
| Number of external interfaces | _____ x 5 + | _____ x 7 + | __ x 10 + = | ________ |
|  |  |  | Count Total |  |

Selected Formulae