PFD473S

Professional Development Methods 4

Term 2 Comprehensive Notes

Cape Peninsula University of Technology

Advanced Diploma in ICT  |  NQF Level 7  |  2026

Topics Covered L4: Project Selection & Cost-Benefit Analysis ¦ L5: Project Organisation & Communication L6: Software Lifecycle ¦ L7: Configuration Management ¦ L8: Rationale Management ¦ L12: Risk Management

# L4: Project Selection & Cost-Benefit Analysis

Cost-Benefit Analysis estimates and totals the equivalent money value of benefits and costs of projects to determine whether they are worthwhile. The most convenient common unit of measurement is money — all benefits and costs should be expressed in monetary terms.

## 1. Key Investment Appraisal Methods

The five main investment appraisal methods you must know:

- Payback Period (PP)

- Accounting Rate of Return (ARR)

- Time Value of Money (TVM)

- Net Present Value (NPV)

- Internal Rate of Return (IRR)

### Payback Period (PP)

The time it takes for a project to recover its initial cost through incremental cash flows.

- Focuses on recovering the cost of investments.

- Simple and easy to understand — popular with managers.

- Weaknesses: Ignores benefits after the payback period; ignores the time value of money; does not measure profitability.

### Accounting Rate of Return (ARR)

A simple rate of return used internally when selecting projects.

- Rarely used by investors.

- Weaknesses: Based on numbers including non-cash items; does not account for time value of money; does not adjust for risk in longer-term forecasts.

## 2. Time Value of Money (TVM)

Core concept: Money available today is worth more than the same amount in the future, because money can earn interest.

Key Principle R100 today = R110 in 1 year's time (at 10% interest). Provided the annual interest rate is 10%, the holder is indifferent between the two amounts.

Present Value (PV): An amount today that is equivalent to a future payment, discounted by an appropriate interest rate. The longer you wait to receive money, the less it is worth today.

Future Value (FV): The amount an investment will grow to at a fixed, compounded interest rate by a future date.

Discounting: Calculating the Present Value from a Future Value. FV received in the future is worth less today.

Discount Rate: The percentage by which a future cash flow is reduced per time period. Also called the interest rate in DCF valuation.

### TVM Formula

| Future Value | Present Value |
| --- | --- |
| FV = PV × (1 + r)^N | PV = FV ÷ (1 + r)^N |

Where: FV = Future Value, PV = Present Value, r = interest rate per period, N = number of compounding periods.

Example (5% rate): R100 invested today → R105 in one year. Conversely, R100 received in one year is worth only R95.24 today.

### Interest

- Simple interest: Computed only on the original amount borrowed.

- Compound interest: Calculated each period on the original amount plus all unpaid accumulated interest. Always assumed in TVM problems.

## 3. Net Present Value (NPV)

NPV = Present Value of all cash inflows minus Present Value of all cash outflows. A positive NPV means the project is worthwhile.

- Sensitive to the reliability of future cash inflow estimates.

- A worthwhile project has discounted benefits exceeding discounted costs (net benefits are positive).

## 4. Internal Rate of Return (IRR)

The discount rate that makes the NPV of all cash flows equal to zero.

- The higher the IRR, the more desirable the project.

- Used to rank prospective projects — choose the highest IRR when all other factors are equal.

Cost-Benefit Decision Rule A worthwhile project has: (1) Discounted benefits > discounted costs, which is equivalent to (2) Benefit/cost ratio > 1, which is equivalent to (3) IRR > cost of capital required.

## 5. Sample NPV Calculation (5% Discount Rate)

| Year | Future Value | Interest Factor | Present Value | Notes |
| --- | --- | --- | --- | --- |
| 0 | -R120 000 | 1.0000 | -R120 000.00 | Initial outlay |
| 1 | R20 000 | 0.9524 | R19 047.62 |  |
| 2 | R20 000 | 0.9070 | R18 140.59 |  |
| 3 | R20 000 | 0.8638 | R17 276.75 |  |
| 5 | R20 000 | 0.7835 | R15 670.52 |  |
| 10 | R20 000 | 0.6139 | R12 278.xx |  |

# L5: Project Organisation & Communication

Software engineering is a collaborative activity bringing together domain experts, analysts, designers, programmers, managers, technical writers, graphic designers, and users. No single participant can understand or control all aspects — all depend on timely and accurate information sharing.

## 1. Dynamic Phases of a Project

| Phase | Key Activities & Focus |
| --- | --- |
| Definition | Project manager, client and software architect define initial architecture. Three documents produced: Problem Statement, initial Software Architecture Document, initial SPMP. |
| Start | Project manager sets up infrastructure, hires participants, organises teams, defines milestones, kicks off the project. |
| Steady State | Participants develop the system. Developers report to team leaders; team leaders report to project manager. Project manager interacts with client and renegotiates resources/deadlines. |
| Termination | Project outcome delivered to client; project history collected. Technical writers and key developers wrap up installation, acceptance, and history collection. |

## 2. Communication

### Planned Communication

- Problem inspection — gathering information from problem statement, client, and users about needs and application domain.

- Status meetings — teams review their progress.

- Peer reviews — team members identify defects and find solutions in preliminary work products.

- Client and project reviews — review quality of deliverables.

- Releases — making available versions of the system to client and end users.

### Unplanned Communication

- Requests for clarification — participants request specific information from others.

- Requests for change — participants describe problems or new features needed.

- Issue resolution — conflict identified, solutions explored and negotiated, resolution agreed upon.

Key Point Planned communication disseminates targeted information. Unplanned communication deals with crises and unexpected needs. Both are essential for efficient project communication.

## 3. Project Organisation Structures

### Types of Participant Groupings

Team: A small set of participants working on the same activity or task with the need for communication.

Group: People assigned a common task but working individually without needing to communicate.

Committee: People who come together to review, critique issues, and propose actions.

### Types of Interaction

Reporting: Used for reporting status information (e.g., developer reports an API is ready to another developer).

Decision: Used for propagating decisions (e.g., team leader decides a developer must publish an API).

Communication: Exchange of all other information needed for decisions or status — requirements models, design models, informal conversations.

### Organisation Structures

- Hierarchical: Decisions made at the root, status reported from the leaves. Can cause bottlenecks and garbling of information in complex projects.

- Liaison-based: Non-hierarchical communication lines used. A liaison (often a team leader) shuttles information between teams. Cross-functional teams (documentation, architecture, testing) use liaisons.

- Peer-based: Developers communicate directly with each other. Most flexible but harder to manage.

# L6: Software Lifecycle

A software life cycle model represents all activities and work products necessary to develop a software system. Life cycle models make development activities and their dependencies visible and manageable.

## 1. IEEE 1074 — Key Concepts

Process: A set of activities performed toward a specific purpose. IEEE 1074 lists 17 processes grouped into process groups.

Activity: A task or group of sub-activities assigned to a team to achieve a specific purpose.

Task: Consumes resources (personnel, time, money) and produces a work product. Has a start and end date and is assigned to a team.

## 2. Process Groups (IEEE 1074)

| Process Group | Processes / Key Activities |
| --- | --- |
| Life Cycle Modelling | Selection of a Life Cycle Model |
| Project Management | Project Initiation, Project Monitoring & Control, Software Quality Management |
| Pre-development | Concept Exploration, System Allocation |
| Development | Requirements, Design, Implementation |
| Post-development | Installation, Operation & Support, Maintenance, Retirement |
| Integral (Cross-dev) | Verification & Validation, Software Configuration Management, Documentation Development, Training |

## 3. Project Management Processes

### Project Initiation

Creates the infrastructure for the project. Defines task plan, schedule, budget, organisation, and project environment. Documented in the Software Project Management Plan (SPMP).

### Project Monitoring & Control

Ensures the project executes according to plan and budget. If deviations occur, the project manager takes corrective action (reallocating resources, changing procedures, re-planning). Active throughout the life cycle.

### Software Quality Management

Ensures the system meets required quality standards. Executed by a separate quality management team to avoid conflicts of interest. Active throughout most of the life cycle.

## 4. Life Cycle Models

### Waterfall Model

Sequential activity-centred model. Activities flow in a linear sequence: Project Initiation → Concept Exploration → System Exploration → Requirements → Design → Implementation → Verification & Validation → Installation → Operation & Support.

- Advantage: Simple, easy to manage, clear phases.

- Disadvantage: Inflexible; does not accommodate change well; testing only at the end.

### V-Model

A variation of the waterfall that makes explicit the dependency between development activities and verification activities.

- Left side: Requirements → Preliminary Design → Detailed Design → Implementation (increasing detail).

- Right side: Unit Test → Component Integration & Test → System Integration & Test → Client Acceptance (increasing abstraction).

- Each left-side activity corresponds to a right-side validation activity.

### Spiral Model (Barry Boehm)

Activity-centred model that accommodates change through risk management, reuse, and prototyping. Each cycle (round) follows the waterfall and includes:

- Determine objectives and constraints.

- Generate alternatives.

- Identify and resolve risks.

- Develop and verify the next level product.

- Plan the next cycle.

Advantage: Explicitly addresses risks incrementally in order of priority.

### Unified Software Development Process (USDP)

Developed by the team that created UML. Iterative and incremental, with four main phases:

- Inception — project feasibility, initial risk assessment, business case.

- Elaboration — requirements, architecture, risk mitigation.

- Construction — system built through iterations (most coding happens here).

- Transition — system delivered to users, beta testing, deployment.

Within each phase, activities are grouped into workflows: Requirements, Analysis, Design, Implementation, Test. The balance of effort per workflow varies by phase.

Waterfall vs USDP In Waterfall, phases and workflows are linked — Requirements must be complete before Analysis begins. In USDP (iterative), requirements and analysis work can happen concurrently across phases.

### Best Practices (USDP)

- Iterative and incremental development.

- Component-based development.

- Requirements-driven development.

- Architecture-centric.

- Visual modelling techniques (UML).

- Configurability.

## 5. IEEE 12207 Standard

Supersedes IEEE 1074. Organised into five primary processes, eight supporting processes, and four organisational processes. Provides a common framework for software life cycle processes internationally.

# L7: Configuration Management

Configuration management (CM) is the process of controlling and monitoring change to work products throughout the software development life cycle. Change pervades development — requirements, design, code, and documentation all evolve.

Definition "Configuration management is the discipline of managing and controlling change in the evolution of software systems." [IEEE Std. 1042-1987]

## 1. CM Activities

| Activity | Description |
| --- | --- |
| Configuration Item Identification | Components and work products are uniquely identified and labelled. Developers create versions and additional CIs as the system evolves. |
| Change Control | Changes and releases are controlled for consistency with project goals. Can be done by developers, management, or a change control board. |
| Status Accounting | The status of components, work products, and change requests is recorded, enabling tracking of issues and project status. |
| Auditing | Versions selected for release are validated for completeness, consistency, and quality. Accomplished by the quality control team. |
| Build Management | Automates building of the system as developers create new component versions. Minimises recompilation. |

## 2. Key CM Terminology (IEEE Std. 1042-1987)

Configuration Item (CI): A work product or piece of software treated as a single entity for CM purposes (e.g., a device driver).

CM Aggregate: A composition of configuration items (e.g., the Linux OS is a CM aggregate).

Version: Identifies the state of a CI at a well-defined point in time. Successive versions differ by one or more changes.

Configuration: A consistent set of versions of all CIs in a CM aggregate (i.e., a version of the whole aggregate).

Baseline: A version that has been formally reviewed and agreed on by management or client. Can only be changed through a formal change request.

Variant: Versions intended to coexist (e.g., macOS variant, Windows variant, Linux variant of the same product). Share core code; differ only in lower-level subsystems.

Change Request: A formal report issued to request a change in a CI. Includes: affected CI, version, problem, proposed solution, and rationale.

Promotion: A version made available to other developers. Indicates the CI has reached a relatively stable state.

Release: A version made available to users. Must meet quality criteria set by the quality control team.

## 3. Repositories and Workspaces

Developer's Workspace (Dynamic Library): Used for everyday development. Change is unrestricted and controlled only by the individual developer.

Master Directory (Controlled Library): Tracks promotions. Changes must be approved; code must meet project criteria (e.g., must compile without errors).

Repository (Static Library): Tracks releases. Promotions must meet quality control criteria (e.g., all regression tests pass) before becoming a release.

## 4. Version Identification Schemes

Versions are uniquely identified by a version identifier. A common three-digit scheme:

Version Format <CI name>.<major>.<minor>.<revision> Example: system.2.1.4 - Major: significant new functionality - Minor: small new features - Revision: bug fixes

## 5. Branching and Merging

Development can take place in multiple concurrent threads (branches). When two changes require modifications to the same component, concurrent branches and subsequent merging are used. Merging is a non-trivial operation that requires careful coordination.

## 6. Software Configuration Management Plan (SCMP)

Documented per IEEE Std. 828-1990. Contains six sections:

- Introduction — scope, audience, key terms, references.

- Management — organisation and CM responsibilities.

- Activities — CI identification, change control, release process, auditing, status accounting.

- Schedule — when CM activities take place, when formal change process applies.

- Resources — tools, techniques, personnel, training required.

- Plan Maintenance — how the SCMP is maintained and revised.

# L8: Rationale Management

Rationale is the justification of decisions. Rationale models represent the reasoning that leads to the system, including its functionality and implementation.

Definition Rationale: The fundamental reason or reasons serving to account for something; a statement of reasons; a reasoned exposition of principles. (Dictionary.com, originating 1650-60)

## 1. Components of Rationale

| Component | Description |
| --- | --- |
| Issue | A concrete problem phrased as a question (e.g., 'How should years be represented?'). Cannot be resolved algorithmically — requires discussion and negotiation. |
| Alternatives (Proposals) | Possible solutions that address the issue, including those discarded. They enable thorough exploration of the solution space. |
| Criteria | Desirable qualities the selected solution should satisfy. During requirements = nonfunctional requirements; during design = design goals; during management = management goals. |
| Argumentation | The debate that drives exploration of solutions — developers discover issues, try solutions, and argue relative benefits until consensus is reached. |
| Decision (Resolution) | The selected alternative that closes an issue, with justification. Captured in system models; may include action items assigned to individuals with completion dates. |

## 2. When Is Rationale Used?

### During Requirements Elicitation & Analysis

Decisions about system functionality are made with the client. Motivated by user or organisational needs. Justification is useful for creating test cases during system integration and user acceptance.

### During System Design

Design goals are selected and subsystem composition is designed. Rationale enables tracing dependencies between design goals and nonfunctional requirements. Facilitates revising design goals when requirements change.

### During Project Management

Assumptions about relative risks in the development process are made. Capturing the justification behind risks and fallback plans facilitates mitigation when risks become problems.

### During Integration & Testing

Interface mismatches between subsystems are discovered. Accessing rationale for subsystems helps determine which change or assumption introduced the mismatch, allowing correction with minimal system-wide impact.

## 3. Levels of Rationale Capture (Organisational Maturity)

| Level | Description |
| --- | --- |
| 1. No Explicit Capture | Resources spent only on development. Documentation focuses only on system models. Rationale exists only in developers' memories and communication records (email, memos). |
| 2. Rationale Reconstruction | Resources spent recovering design rationale during documentation. Criteria and motivation behind major architectural decisions is integrated with system models. Discarded alternatives not explicitly captured. |
| 3. Rationale Capture | Major effort to capture rationale as decisions are made. Rationale documented as a separate model and cross-referenced with other models (e.g., issue models as graphs of nodes). |
| 4. Rationale Integration | The rationale model becomes the central model. Changes occur first in the information base as discussions followed by decisions. System models represent the sum of all captured decisions. |

Rationale capture is an investment: we capture information now to make it easier to revise decisions later when changes occur. The investment level depends on the type and complexity of the project.

# L12: Risk Management

Project Definition "An endeavour in which human, material and financial resources are organised in a novel way, to undertake a unique scope of work of given specification, within constraints of cost and time, so as to achieve unitary, beneficial change, through the delivery of quantified and qualitative objectives." (Turner, 1992)

Projects are inherently uncertain. This uncertainty creates risk — risk management is how we systematically address that uncertainty.

## 1. Sources of Project Uncertainty (The 6 Ws)

| Question | Focus | Example |
| --- | --- | --- |
| Who | Stakeholders | Who is ultimately involved in the project? |
| Why | Motives | What do stakeholders want to achieve? |
| What | Design | What is it stakeholders are interested in? |
| Which way | Activities | How is it to be done? |
| Wherewithal | Resources | What resources are required? |
| When | Schedule | When does it have to be done? |

## 2. Project Risk Definition

Risk = the implications of significant uncertainty about the level of project performance achievable. A source of risk is any factor that can affect project performance where that effect is both uncertain and significant.

- Tight targets (cost/time) increase risk by making achievement more uncertain.

- Slack targets imply low risk — but inappropriate targets are themselves a source of risk.

- Risk has both a downside (threats) and an upside (opportunities).

## 3. Sources of Risk

| Source | Examples |
| --- | --- |
| Technology | Technology that is a critical element does not perform as expected; performance problems; interface problems. |
| People | Low skill levels, fear of change, loss of key personnel, mistakes by team members. |
| Physical Environment | Fire, flood, natural disasters threatening hardware, facilities, or project progress. |
| Political Environment | New legislation or regulations invalidating earlier key decisions; requires unplanned rework. |
| Contract Issues | Strikes, disputes affecting project execution; inadequate funding; multi-year funding not secured. |
| Management | Requirements changes (scope creep), inadequate resource allocation, poor project planning. |

## 4. Elements of Risk Management

Risk management has two major components: Risk Assessment and Risk Control.

### Risk Assessment

- Risk Identification — document all worries/concerns; continually press team to surface more risks.

- Risk Analysis — assess likelihood and impact of each risk.

- Risk Prioritisation — rank risks; focus on those with highest impact and likelihood.

### Risk Control

- Risk Planning — decide which risks to address; develop a monitoring and resolution strategy for each.

- Risk Monitoring — track risks using metrics; identify symptoms of top risks; define check frequency.

- Risk Resolution — execute the plan for each risk; must be achievable and project anticipated results.

## 5. Risk Assessment

### Three Dimensions of Assessment

Likelihood of Occurrence: Expressed as a probability (0–1 or percentage). How likely is the risk to occur?

Potential Impact: How much money/time will it cost if the risk occurs?

Mitigation Cost: What will it cost to reduce or eliminate the risk? Compare mitigation cost to expected risk cost.

Quantitative Formula Expected Risk Cost = Probability × Cost of Impact Example: Risk costs R100,000 if it occurs but has a 1/100 chance: Expected Risk Cost = R100,000 × 0.01 = R1,000 → Do not invest more than R1,000 to mitigate this risk.

### Qualitative Risk Matrix

Risks are plotted on a Likelihood vs Impact grid (High/Medium/Low × High/Medium/Low). Risks in the upper-left cells (high likelihood + high impact) are top priority:

|  | High Impact | Medium Impact | Low Impact |
| --- | --- | --- | --- |
| High Likelihood | A — CRITICAL | B — HIGH | C — MEDIUM |
| Medium Likelihood | D — HIGH | E — MEDIUM | F — LOW |
| Low Likelihood | G — MEDIUM | H — LOW | I — VERY LOW |

Focus first on cells A, B, D. Then address C, E, F in that order if time permits.

## 6. Top 10 Software Risks (Kemerer / Boehm)

| # | Risk | Mitigation Strategy |
| --- | --- | --- |
| 1 | Personnel shortfalls | Hire top talent, team building, job matching, training |
| 2 | Unrealistic schedules & budgets | Detailed estimation, incremental development, reuse |
| 3 | Wrong functions / requirements | Prototyping, analysis, user participation |
| 4 | Wrong user interface | Prototyping, usability testing, user involvement |
| 5 | Gold-plating (over-engineering) | Strict requirements management, change control |
| 6 | Requirements changes (scope creep) | High change threshold, information hiding, incremental dev |
| 7 | Component shortcomings | Benchmarking, inspection, compatibility analysis, preaward audit |
| 8 | External dependencies shortfalls | Reference checking, preaward audits, subcontractor management |
| 9 | Real-time performance shortfalls | Benchmarking, prototyping, contingent development methods |
| 10 | Unrealistic technical requirements | Mission analysis, technical review, de-escalation |

## 7. Ten Golden Rules of Risk Management

- 1. Make risk management part of your project from the start.

- 2. Identify risks early in your project.

- 3. Communicate about risks openly.

- 4. Consider both threats and opportunities.

- 5. Clarify ownership of each risk.

- 6. Prioritise risks by likelihood and impact.

- 7. Analyse risks thoroughly.

- 8. Plan and implement risk responses.

- 9. Register project risks in a Risk Register.

- 10. Track risks and associated tasks continuously.

## 8. Risk Planning

Decide which risks to address — some have too little likelihood or impact to warrant mitigation. Focus on risks that could occur with enough potential impact that protection is warranted.

- Ensure risk cannot occur (avoidance).

- Reduce the probability of occurrence.

- Plan procedures to address risks if they do occur (contingency planning).

- Define a monitoring plan.

Bottom Line Know your risks. Understand their impact. Plan for their mitigation. Monitor continuously. Execute the plan. Get stakeholder buy-in.

# PERT/CPM Revision (Term 2 Revision)

From your Term 2 Revision slides — PERT and CPM network diagrams are key tools for project scheduling. This builds on Term 1 PERT/CPM content.

## Slack (Float) — Key Exam Concept

Definition Slack (or float) in an Activity-on-Node (AON) network diagram represents the amount of time an activity can be delayed without delaying the project's completion date.

| Formula | Meaning |
| --- | --- |
| Slack = LS - ES | Latest Start minus Earliest Start |
| Slack = LF - EF | Latest Finish minus Earliest Finish (equivalent) |
| Slack = 0 | Activity is on the CRITICAL PATH — no delay allowed |
| Slack > 0 | Activity is NOT on the critical path — can be delayed by slack amount |

## AON Node Structure

Each node in an Activity-on-Node diagram contains:

| ES (Earliest Start) | Duration | EF (Earliest Finish) |
| --- | --- | --- |
|  | Activity Name |  |
| LS (Latest Start) | Slack | LF (Latest Finish) |

## Forward & Backward Pass

### Forward Pass — Calculates ES and EF

- Start from the beginning; ES of the first activity = 0.

- EF = ES + Duration.

- ES of a successor = EF of its predecessor. If multiple predecessors, take the MAXIMUM EF.

### Backward Pass — Calculates LS and LF

- Start from the end; LF of the last activity = EF of the last activity (project duration).

- LS = LF - Duration.

- LF of a predecessor = LS of its successor. If multiple successors, take the MINIMUM LS.

Critical Path The critical path is the longest path through the network. All activities on the critical path have Slack = 0. The length of the critical path = the minimum project completion time.

# Quick Reference & Exam Summary

## Key Formulas

| Formula | Description |
| --- | --- |
| FV = PV × (1 + r)^N | Future Value of a present sum |
| PV = FV ÷ (1 + r)^N | Present Value (discounting a future amount) |
| NPV = Σ PV(inflows) - Σ PV(outflows) | Net Present Value of a project |
| IRR = discount rate where NPV = 0 | Internal Rate of Return |
| Expected Risk Cost = Prob × Impact Cost | Quantitative risk assessment |
| Slack = LS - ES = LF - EF | PERT/CPM activity slack/float |
| EF = ES + Duration | Earliest Finish (forward pass) |
| LS = LF - Duration | Latest Start (backward pass) |

## Key Terms Quick Reference

| Term | One-Line Definition |
| --- | --- |
| Payback Period | Time to recover initial project investment |
| NPV | Present value of all cash flows; positive = worthwhile project |
| IRR | Discount rate making NPV = 0; higher = more desirable |
| TVM | Money today is worth more than the same amount in the future |
| Configuration Item (CI) | Work product treated as a single unit under CM |
| Baseline | Formally reviewed CI version; changes only via change request |
| Variant | Versions intended to coexist (e.g., OS platform variants) |
| Promotion | Version made available to other developers |
| Release | Version made available to users |
| Rationale | Justification of a decision including issue, alternatives, criteria, argumentation |
| Risk | Uncertainty with significant uncertain impact on project performance |
| Critical Path | Longest path through PERT network; all activities have zero slack |
| Waterfall Model | Sequential lifecycle; phases completed in strict order |
| V-Model | Waterfall variant making dev-verification dependencies explicit |
| Spiral Model | Risk-driven iterative model; each cycle addresses risks in priority order |
| USDP | Iterative process with 4 phases and 5 workflows; UML-based |
| Liaison | Developer shuttling information between teams in liaison-based org |

## Assessable Outcomes per Topic

- L4 Cost-Benefit: Calculate NPV using discount rates; explain PP, ARR, IRR, TVM; compare investment appraisal methods.

- L5 Project Org: Describe the four project phases; distinguish planned vs unplanned communication; explain hierarchical, liaison-based and peer-based structures.

- L6 Software Lifecycle: List IEEE 1074 process groups; compare Waterfall, V-model, Spiral and USDP; explain iterative vs sequential development.

- L7 Configuration Management: Define CI, baseline, variant, promotion, release; explain CM activities; describe workspace/repository structure.

- L8 Rationale Management: Explain the five components of rationale; describe the four levels of rationale capture; apply rationale to each development phase.

- L12 Risk Management: List top 10 risks; apply the risk matrix; calculate expected risk cost; describe the ten golden rules; distinguish risk assessment from risk control.

- PERT: Calculate ES, EF, LS, LF, slack; identify the critical path; distinguish AON from AOA diagrams.