PNT400S Project Management 4

Project Assignment

Introduction

You are required to play the role of a project manager for an IT or ICT related project involving at least participants and running over a period of 4 to 7 months. Those candidates for this subject who have a background in software development or information technology management, are encouraged to choose projects in either software development; or perhaps a technology migration project involving a change of IT platform and applications. For the purpose of the aforementioned students, the IEEE Software Project Management Plan will serve as a suitable template for your document. Refer to the SPMP slides on Blackboard or search for extra information on the internet. Those candidates with a networking background are encouraged to identify a plan similar comprehensiveness -there are some possible examples available- which describes how to manage the construction of a network. Look to the SPMP as an example of how such a plan is structured.

Assessment

- A requirement for at least 7 employees

- Estimated overall duration of project: 3 to 6 months

- IT related

- Assessment Items which MUST be included are plans for the following:

  - Outline according the IEEE SPMP standard

  - Project Charter

  - Lifecycle Model

  - Work Breakdown Structure, Estimates of effort, Allocation of resources to tasks and Cost assessments

  - Project Selection/Justification

  - Strategic Management and Tactical Management

  - Human Resources Management

  - Configuration Management

  - Rationale Management

  - Risk Management

  - Quality Management

  - Procurement Management

- All projects for this assignment must be IT related.

Submission

The submission of this project will be via the appropriate link in Blackboard. The latest submission date will be October 9th 2020. Each submission should be a single file, named according to the following pattern:  Student Name (StudentNumber).ext (where .ext is one of .doc, .docx or .pdf)

Please Note:

This is a major assessment item, and it must be original individual work.

PNT400S Project Management 4

Project Assessment Rubric

Software Project Plan Content Scoring Rubric (80% of overall mark)

|  |  |  |  | Mark | Professional Quality | Expected | Acceptable | Problems |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Charter - State the scope, objectives and participants |  |  |  | 5 |  |  |  |  |
| Work Breakdown Structure and Schedule - Describe the breakdown of the project into activities and identify the milestones and deliverables associated with each activity - Do not mistake documents deliverable with activities - Describe the estimated time to reach milestones, the dependencies between activities and the allocation of resources to activities - Reference your appendices in this section - Provide a justification for your time estimates |  |  |  | 15 |  |  |  |  |
| Project Selection/Justification - What benefits are expected to be derived by carrying out this project. I.e. what is the organizational benefit in monetary terms |  |  |  | 10 |  |  |  |  |
| Strategic Management and Tactical Management - Describe your team organization and the rationale behind choosing this organizational structure - Identify the team members, their roles within the team and individual duties. Include the rationale behind the assignment of roles |  |  |  | 10 |  |  |  |  |
| Configuration Management - Clearly describe how this will be managed in your project |  |  |  | 10 |  |  |  |  |
| Rationale Management - Clearly describe how this will be managed in your project |  |  |  | 10 |  |  |  |  |
| Risk Management - Describe possible project risks, the likelihood of these risks and the risk resolution strategies developed |  |  |  | 10 |  |  |  |  |
| Appendices At least the following two items must appear: - Gantt chart and/or PERT/CPM diagram created using Microsoft Project or an equivalent tool - Cash Flow Projection created using Microsoft Project or an equivalent tool |  |  |  | 10 |  |  |  |  |
| Professional Quality | 60 – 80 |  |
| Expected | 50 – 59 |  |
| Acceptable | 40 – 49 |  |

Software Project Plan Writing Proficiency Scoring Rubric (20% of overall mark)

|  |  | Professional Quality |  | Expected | Acceptable | Problems |
| --- | --- | --- | --- | --- | --- | --- |
| Overall Document Appearance |  | - No errors detected in use of template - Title page and table of content complete, accurate and without page numbers |  | - Only minor errors detected in the use of the template that did not distract from the overall document appearance | - Front matter incomplete | - Template not used - Front matter incorrect |
| Diagrams |  | - Easy to follow - Used standard diagram shapes - Used different levels of abstraction to present information |  | - Occasional use of non-standard symbols or notation - Did not use abstraction to present the material at different levels of detail | - Hard to follow - Incomplete - Inconsistent use of symbols | - None included - Incorrect |
| Spelling and grammar |  | - No spelling errors - No grammatical errors - A range of punctuation including commas, colons, semicolons and used accurately and effectively |  | - Spelling is generally accurate. - Full stops and capital letters are used correctly - Minor misuse of commas and other forms of punctuation | - Many spelling errors - Frequent punctuation errors - Incorrect use of capital letters | Spelling or grammatical errors interfere with understanding Insufficient or lack of punctuation |
| Paragraph unity and coherence |  | - All paragraphs begin with a strong topic sentence - Most paragraphs are three to five sentences long - Paragraphs demonstrate unity by sticking to a single topic - Paragraphs demonstrate coherence by flowing smoothly from one sentence to another |  | - Most paragraphs begin with a strong topic sentence - Occasional use of very short paragraphs (two or fewer sentences) or very long paragraphs (more than 6 sentences) - Paragraphs are generally logically organized around a single topic | - Many paragraphs begin without a topic sentence - Sentences in paragraphs are loosely connected - Frequent use of too short paragraphs or two long paragraphs - Sentences in paragraphs do not flow logically and smoothly from one sentence to another | - Sentences in paragraphs are choppy, disjointed and unrelated to each other |
| Transition between paragraphs and sections |  | - Section structure and heading are clear and well organized - Subsections are used effectively to organize the material - Introductory comments appear at the start of each section - Subsections are generally one to four paragraphs in length |  | - Use of more subsections would have helped organization - Some subsections consist of just a single sentence or a list of bullet items | - Lack of introductory comments at the start of sections that summarize and preview contents that follow - Almost every paragraph appears as a separate subsection - Many subsections consist of a single sentence, or list of bullet items | - Illogical or lack of use of sections and subsections seriously detract from document readability. |
| Clarity and conciseness in writing |  | - Word are used correctly and precisely |  | - Acceptable vocabulary | - Occasional ambiguity in word choice or sentence meaning | - Incorrect word choice - Content hard to understand |
| Professional Quality | 17 – 20 |  |
| Expected | 14 – 16 |  |
| Acceptable | 10 – 14 |  |