| Student Full Name:sESIHLE | Student Number: 211287393@mycput.ac.za |  |
| --- | --- | --- |
| Subject: PFD47XS Professional Development/Methods | Test Date: May 2022 | Duration: 2 hours |

Test 1

Faculty of Informatics & Design

Course:

BTech in Information Technology

| Question | Student Mark | Max. Score |
| --- | --- | --- |
| 1 |  | 20 |
| 2 |  | 20 |
| 3 |  | 20 |
| 4 |  | 20 |
|  |  | 80 |

Subject Coordinator:

Mr T. Makhurane

Lecturers / Examiners:

Mr T. Makhurane

Special instructions:

Answer ALL 4 questions.

Requirements:

Students should not leave within the first hour even if they have completed.

Hand-in question paper together with the answer book at the end of examination

%

| Figure 1 Question 1 |  | [20] |
| --- | --- | --- |
| 1.1 | Summarise Henri Fayol’s concept of management. Planning- Managers must plan for future conditions, develop strategic objectives and secure the achievement of future goals Organising-Mangers must organise the work force in an efficient manner and structure and align the activities of the organisation Commanding- Managers must supervise subordinates in their daily work, and inspire them to achieve company goals Coordinating-Managers must harmonise the procedures and activities performed by the company meaning that every activity of each organizational unit should complement and enrich the work of another Controlling-Managers must control the company activities are in line with general company policies and objectives | [6] |
| 1.2 | Explain how Henri Fayol’s principles of unity of command and unity of direction contribute to effective management. Henri Fayol was a French management theorist who developed 14 principles of management to guide managers in organizing and managing their businesses. Two of his principles, unity of command and unity of direction, are important in ensuring effective management. Unity of command means that each employee should have only one direct supervisor who they report to and take orders from. This helps to avoid confusion and conflicting instructions, and ensures that everyone knows who is responsible for their work. When employees have multiple supervisors, they may receive different instructions from each one, leading to confusion, stress, and a lack of productivity. Unity of command also ensures that employees are accountable for their work to a single authority figure, making it easier to track progress and provide feedback. Unity of direction means that everyone in the organization should be working towards the same goals and objectives. This helps to ensure that everyone is on the same page and working towards the same outcomes. When employees have a clear understanding of the organization's goals, they are more likely to be motivated and focused on achieving them. Unity of direction also helps to avoid conflicts and duplication of effort, as everyone is working together towards the same end. Together, unity of command and unity of direction contribute to effective management by creating a clear and organized structure for employees to work within. This structure helps to minimize confusion, stress, and conflict, and ensures that everyone is working towards the same goals. When everyone is on the same page and knows who they report to, what their responsibilities are, and what the organization's goals are, they are more likely to be productive, motivated, and successful. | [6] |
| 1.3 | How are Mintzberg’s managerial roles applicable to the work of software project managers? | [10] |
|  | - The Figurehead: performs ceremonial duties. Examples: greeting visiting dignitaries, attending an employee’s wedding, taking an important customer to lunch. - The Leader: responsibility for the work of subordinates, motivating and encouraging employees, exercising their formal authority. - The Liaison: making contacts outside the vertical chain of command including peers in other companies or departments, and government and trade organization representatives. Informational Roles 4. Monitor: scans the environment for new information to collect. 5. The Disseminator: Passing on privileged information directly to subordinates. 6. The Spokesperson: Sharing information with people outside their organization. Examples: a speech to a lobby or suggesting product modifications to suppliers. Decisional Roles 7. The Entrepreneur: Seeks to improve the unit by initiating projects. 8. The Disturbance Handler: Responds involuntarily to pressures too severe to be ignored. Examples: a looming strike, a major customer gone bankrupt, or a supplier reneging on a contract. 9. The Resource Allocator: Decides who gets what. 10. The Negotiator: Committing organizational resources in “real-time” with the broad information available from their informational roles. - These roles are applicable to managers as these ten roles can help you to develop your skills and knowledge and become a more well-rounded manager |  |
| Question 2 |  | [20] |
| Given the following information: Assumptions: - A Five Day Working Week (Monday to Friday), - Work for 8 Hours each Day. Activity; Duration; Predecessor; Resources. 1; Start; 0. 2; System Design; 12; 1. 3; Define work process; 3; 1; Project Manager 30 X 8 720 X 3. 4; Identify required information and resources; 2; 3; Project Manager 30 X 8 X 2= 480. 5; Design software system to support work process; 5; 4. 6; Basic software; 3; 4; Business Analyst, Developer, User 10X 8+ 9X8 X3=321. 7; Data access required; 1; 6; Business Analyst, Developer, User 10X8 +9X8 +15X8X1=272. 8; Vendor software required; 1; 7; Business Analyst, Developer, User 10X8 + 9X8 +15X8 =272. 9; Identify required hardware components; 2; 8,5; Business Analyst 10X8 X 2= 160. And this resource sheet Resource; Cost/Hour. Project Manager; R 30.00/hour. User; R 15.00/hour. Business Analyst; R 10.00/hour. Developer; R 9.00/hour. Buyer; R 8.00/hour. |
| 2.1 | Sketch a Gantt chart to represent the information given in the table above. | [6] |
| 2.2 | How many days does it take to complete all activities up to and including activity 9? | [6] |
| 2.3 | What does it cost to complete all these activities? | [8] |
|  | Project Manager 30 X 8 720 X 3 Project Manager 30 X 8 X 2= 480 Business Analyst, Developer, User 10X 8+ 9X8 X3=321 Business Analyst, Developer, User 10X8 +9X8 +15X8X1=272 Business Analyst, Developer, User 10X8 + 9X8 +15X8 =272 Business Analyst 10X8 X 2= 160 = R2225 |  |
| Question 3 |  | [20] |
| Activity; Time; Precedents. A; 2; -. B; 3; A. C; 4; -. D; 4; C. E; 2; B. F; 2; A,D. G; 9; D. H; 4; F. I; 3; G, F. |
| 3.1 | Construct an activity-on-arrow (AOA) network diagram given the table above. | [6] |
| 3.2 | Calculate the early start and late start values for each node on the diagram. | [6] |
| 3.3 | Identify the critical path The critical path of the project is : 1-3-5-8 and critical activities are C,D,G | [1] |
| 3.4 | Given these formulae: Calculate the Total Float, Free Float and Independent Float for two activities that are NOT on the critical path. ACTIVITY 6 TF =17-2 = 15 FREE FLOAT 2-5-7 = 0 INDEPENT FLOAT = 0 ACTIVITY 7 TF = 17-2 = 15 FF = 17-17 = 0 INDEPENT FLOAT = 0 | [7] |

| Question 4 |  |  | [20] |
| --- | --- | --- | --- |
|  | Given the predecessor/duration table for a PERT network Activity; Optimistic Time; Most Likely Time; Pessimistic Time; Predecessor Activities. A; 1; 3; 5; -. B; 1; 2; 3; -. C; 4; 6; 7; A,B. D; 3; 5; 8; C. E; 2; 3; 5; D. F; 1; 3; 4; C. G; 3; 4; 5; F. H; 5; 6; 7; E. I; 4; 5; 7; G, H. |  |
| 4.1 | Draw the PERT network |  | [4] |
| 4.2 | Calculate the expected finish time (µ). Activity; to; tm; tp; te=to+4⋅tm+tp6; σ2=(tp-to6)2. A; 1; 3; 5; 3; 0.44. B; 1; 2; 3; 2; 0.11. C; 4; 6; 7; 5.83; 0.25. D; 3; 5; 8; 5.17; 0.69. E; 2; 3; 5; 3.17; 0.25. F; 1; 3; 4; 2.83; 0.25. G; 3; 4; 5; 4; 0.11. H; 5; 6; 7; 6; 0.11. I; 4; 5; 7; 5.17; 0.25. 28 DAYS IS THE EXPEXTED FINISH DAY E1=0 E2=E1+t1,2 [t1,2=A=3]=0+3=3 E3=Max{Ei+ti,3}[i=12,] =Max{E1+t1,3;E2+t2,3} =Max{0+2;3+0} =Max{2;3} =3 E4=E3+t3,4 [t3,4=C=5.83]=3+5.83=8.83 E5=E4+t4,5 [t4,5=D=5.17]=8.83+5.17=14 E6=E5+t5,6 [t5,6=E=3.17]=14+3.17=17.17 E7=E4+t4,7 [t4,7=F=2.83]=8.83+2.83=11.66 E8=Max{Ei+ti,8}[i=67,] =Max{E6+t6,8;E7+t7,8} =Max{17.17+6;11.66+4} =Max{23.17;15.66} =23.17 E9=E8+t8,9 [t8,9=I=5.17]=23.17+5.17=28.34 | [7] |
| 4.3 | Identify the longest path. The critical path of the project is : 1-2-3-4-5-6-8-9 and critical activities are A,d,C,D,E,H,I |  | [1] |
| 4.4 | Determine the likelihood (probability) of finishing at time 29. Z = 23-MEAN OF ED/ TOTAL OF SD =0.64 z= 0.7389 |  | [4] |
|  | = 73.89 % |  |  |
| 4.6 | By what time is there a 95% likelihood of finishing the project? |  | [4] |
|  | P(z) = 0.95 Z= 1.645 1.645 = x -28/1.57 X= (1.645)(1.57) + 28 X =30.58265 X = 31 days |  |  |

Additional Formulas

PV=FV1+rn

End of Test Paper