Software Estimation Exercise

- Compare the estimates of effort and duration for the three projects obtained using the function point approach.

| Average of past projects: | Effort | R(000) | pp. Doc. | Errors |
| --- | --- | --- | --- | --- |
| LOC 18794 FP 821 | 28 months | 1323 | 688 | 84 |

Project 1: Install a data mining package with links, 2600 LOC.

| F1 | Backup and Recovery | Average | (3) |
| --- | --- | --- | --- |
| F2 | Data Communications | Significant | (4) |
| F3 | Distributed Processing | Incidental | (1) |
| F4 | Performance Critical? | Average | (3) |
| F5 | Run on existing, heavily used environment? | No effect | (0) |
| F6 | Online data entry? | Incidental | (1) |
| F7 | Online data entry on multiple screens? | Average | (3) |
| F8 | Master files updated online? | Incidental | (1) |
| F9 | Inputs, outputs, files complex? | Incidental | (1) |
| F10 | Internal processing complex? | Essential | (5) |
| F11 | Code reusable? | Significant | (4) |
| F12 | Conversion and Installation? | Significant | (4) |
| F13 | Multiple installations across organizations? | No influence | (0) |
| F14 | Facilitate change and user ease of use? | Average | (3) |

12 user inputs				classified as complex

6 user outputs				classified as simple

2 possible user inquiries			classified as complex

2 files accessed				classified as complex

0 external interfaces

Project 2: Develop a report generator for a monthly management report, 8000 LOC.

| F1 | Backup and Recovery | Significant | (4) |
| --- | --- | --- | --- |
| F2 | Data Communications | Significant | (4) |
| F3 | Distributed Processing | Significant | (4) |
| F4 | Performance Critical? | Essential | (5) |
| F5 | Run on existing, heavily used environment? | Average | (3) |
| F6 | Online data entry? | Incidental | (1) |
| F7 | Online data entry on multiple screens? | Incidental | (1) |
| F8 | Master files updated online? | Moderate | (2) |
| F9 | Inputs, outputs, files complex? | Incidental | (1) |
| F10 | Internal processing complex? | Moderate | (2) |
| F11 | Code reusable? | Average | (3) |
| F12 | Conversion and Installation? | Significant | (4) |
| F13 | Multiple installations across organizations? | Significant | (4) |
| F14 | Facilitate change and user ease of use? | Significant | (4) |

22 user inputs				classified as simple

1 user outputs				classified as simple

0 possible user inquiries

16 files accessed			classified as complex

4 external interfaces			classified as complex

Project 3: Develop an online system to update customer records, 17000 LOC.

| F1 | Backup and Recovery | Average | (3) |
| --- | --- | --- | --- |
| F2 | Data Communications | Essential | (5) |
| F3 | Distributed Processing | No effect | (0) |
| F4 | Performance Critical? | Average | (3) |
| F5 | Run on existing, heavily used environment? | Average | (3) |
| F6 | Online data entry? | Essential | (5) |
| F7 | Online data entry on multiple screens? | Essential | (5) |
| F8 | Master files updated online? | Essential | (5) |
| F9 | Inputs, outputs, files complex? | Incidental | (1) |
| F10 | Internal processing complex? | Moderate | (2) |
| F11 | Code reusable? | Average | (3) |
| F12 | Conversion and Installation? | Moderate | (2) |
| F13 | Multiple installations across organizations? | No effect | (0) |
| F14 | Facilitate change and user ease of use? | Significant | (4) |

36 user inputs				classified as average

5 user outputs				classified as simple

48 possible user inquiries		classified as average

28 files accessed			classified as average

3 external interfaces			classified as complex

- Estimate the expected number of person-months of work and the project duration for an organic project involving 2600 lines of code.

- Estimate the expected number of person-months of work and the project duration for an Semi-detached project involving 8000 lines of code.

- Estimate the expected number of person-months of work and the project duration for an Embedded project involving 17000 lines of code.