- Question 1

1 out of 1 points

|  | It is important to keep in mind that reports must be written to address what is of interest to the readers, not what is of interest to the person writing the report. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; True. Answers:; True. False. Response Feedback:; It is important to keep in mind that reports must be written to address what is of interest to the readers, not what is of interest to the person writing the report.. |  |  |  |

- Question 2

1 out of 1 points

|  | The audience may be representatives of the customer’s organization, the project organization’s upper management, or the project team itself. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; True. Answers:; True. False. Response Feedback:; The audience may be representatives of the customer’s organization, the project organization’s upper management, or the project team itself.. |  |  |  |

- Question 3

1 out of 1 points

|  | A final ________ when the contractor has completed the detailed specifications, drawings, screen and report formats, and such. The purpose of this final design review meeting is to gain approval from the customer. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; b. design review meetings. Answers:; a. problem-solving meetings. b. design review meetings. c. project status review meetings. d. post-project evaluation meetings. Answer Feedback:; A final design review meeting when the contractor has completed the detailed specifications, drawings, screen and report formats, and such. The purpose of this final design review meeting is to gain approval from the customer.. Response Feedback:; A final design review meeting when the contractor has completed the detailed specifications, drawings, screen and report formats, and such. The purpose of this final design review meeting is to gain approval from the customer.. |  |  |  |

- Question 4

1 out of 1 points

|  | The project manager should prepare notes or a final outline to use or refer to during the presentation. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; True. Answers:; True. False. Response Feedback:; Prepare notes or a final outline that you will use or refer to during your presentation.. |  |  |  |

- Question 5

1 out of 1 points

|  | The total completion time is 25 days. Task A is planned to take seven days. Task B is planned to take five days. Task C is planned to take eight days. The tasks have a serial relationship. Task A takes nine days to be completed instead of seven days. What are the ES and EF times for Task B now that Task A is complete? |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; b. ES = 9, EF = 14. Answers:; a. ES = 5, EF = 12. b. ES = 9, EF = 14. c. ES = 7, EF = 12. d. ES = 5, EF = 14. Answer Feedback:; The finish time for Task A is nine days. The ES for Task B is the same as the finish time for Task A. The EF for Task B is the ES of Task B + Estimated Duration of Task B = 9+5=14 days.. Response Feedback:; The finish time for Task A is nine days. The ES for Task B is the same as the finish time for Task A. The EF for Task B is the ES of Task B + Estimated Duration of Task B = 9+5=14 days.. |  |  |  |

- Question 6

1 out of 1 points

|  | The sponsor or customer often states the project required completion time in the project charter, RFP, or contract. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; True. Answers:; True. False. Response Feedback:; The sponsor or customer often states the project required completion time in the project charter, RFP, or contract.. |  |  |  |

- Question 7

0 out of 1 points

|  | Calculate the earliest start for Task D if one of its predecessors, Task A, finishes on day 3, its other predecessor, Task C, finishes on day 4, and the duration of Task D is 2 days. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; c. day 6. Answers:; a. Cannot be calculated based upon information given.. b. day 3. c. day 6. d. day 4. Answer Feedback:; The earliest start time for a specific activity must be the same as or later than the latest of all the earliest finish times of all the activities leading directly into that specific activity.. |  |  |  |

- Question 8

1 out of 1 points

|  | The facilitator for the Scrum development process during a sprint whose primary job is to take actions to remove or reduce any obstacles, barriers, or constraints that are impeding progress of the development team toward accomplishing their work tasks and that may negatively impact the successful production and demonstration of a deliverable working product increment by the end of the sprint time is the |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; c. Scrum master.. Answers:; a. product owner.. b. project manager.. c. Scrum master.. d. sprint timer.. |  |  |  |

- Question 9

1 out of 1 points

|  | The amount of slack should determine the priority with which these concentrated efforts are applied. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; True. Answers:; True. False. Response Feedback:; The amount of slack should determine the priority with which these concentrated efforts are applied.. |  |  |  |

- Question 10

0 out of 1 points

|  | Negative slack indicates a lack of slack over the entire project and the amount of time |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; a. all activities in the project must be accelerated to complete the project by the required completion time.. Answers:; a. all activities in the project must be accelerated to complete the project by the required completion time.. b. an activity must be delayed to complete the project by the required completion time.. c. an activity must be accelerated to complete the project by the required completion time.. d. each activity on the critical must be accelerated to complete the project by the required completion time.. Answer Feedback:; Negative slack indicates a lack of slack over the entire project and the amount of time an activity must be accelerated to complete the project by the required completion time.. |  |  |  |

- Question 11

1 out of 1 points

|  | The project control process starts with establishing a baseline plan that shows how the project scope will be accomplished on schedule and over budget. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; False. Answers:; True. False. Response Feedback:; The project control process starts with establishing a baseline plan that shows how the project scope will be accomplished on schedule and within budget.. |  |  |  |

- Question 12

1 out of 1 points

|  | The project control process involves all of the following except |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; c. having social gatherings with the project team.. Answers:; a. taking corrective action immediately if actual performance is behind planned performance.. b. regularly gathering data on project performance.. c. having social gatherings with the project team.. d. comparing actual performance to planned performance.. Answer Feedback:; The project control process involves regularly gathering data on project performance, comparing actual performance to planned performance, and taking corrective action immediately if actual performance is behind planned performance.. Response Feedback:; The project control process involves regularly gathering data on project performance, comparing actual performance to planned performance, and taking corrective action immediately if actual performance is behind planned performance.. |  |  |  |

- Question 13

1 out of 1 points

|  | When the customer requests a change, the contractor or project team should estimate the impact on the project schedule and budget and then go ahead with the work without customer approval. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; False. Answers:; True. False. Response Feedback:; When the customer requests a change, the contractor or project team should estimate the impact on the project schedule and budget and then obtain customer approval before proceeding. If the customer approves the proposed revisions to the project schedule and budget, then any additional activities, revised estimated durations, and revised estimated resources and associated costs should be incorporated into the project schedule and budget.. |  |  |  |

- Question 14

1 out of 1 points

|  | If an organization or subcontractor has performed similar projects in the past and has kept records of how long specific activities actually took, these historical data |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; b. can be used as a guide in estimating the durations of similar activities for future projects.. Answers:; a. have no value for the current project.. b. can be used as a guide in estimating the durations of similar activities for future projects.. c. should be stored in files.. d. should be shared with the customer after the contract is signed to show that the contractor can complete the project.. Answer Feedback:; If an organization or subcontractor has performed similar projects in the past and has kept records of how long specific activities actually took, these historical data can be used as a guide in estimating the durations of similar activities for future projects.. Response Feedback:; If an organization or subcontractor has performed similar projects in the past and has kept records of how long specific activities actually took, these historical data can be used as a guide in estimating the durations of similar activities for future projects.. |  |  |  |

- Question 15

1 out of 1 points

|  | A second method for determining the forecasted cost at completion assumes that, regardless of the efficiency rate the project or work package has experienced in the past, the work to be performed on the remaining portion of the project or work package will be done according to budget. If the cumulative actual cost is greater than the cumulative earned value, then |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; c. the FCAC is greater than the TBC.. Answers:; a. the FCAC is less than the TBC.. b. additional information is needed to predict the FCAC.. c. the FCAC is greater than the TBC.. d. the FCAC cannot be calculated with the values given.. Answer Feedback:; A second method for determining the forecasted cost at completion assumes that, regardless of the efficiency rate the project or work package has experienced in the past, the work to be performed on the remaining portion of the project or work package will be done according to budget. Forecasted cost at completion = Cumulative actual cost+ (Total budgeted cost – Cumulative earned value). Response Feedback:; A second method for determining the forecasted cost at completion assumes that, regardless of the efficiency rate the project or work package has experienced in the past, the work to be performed on the remaining portion of the project or work package will be done according to budget. Forecasted cost at completion = Cumulative actual cost+ (Total budgeted cost – Cumulative earned value). |  |  |  |

- Question 16

1 out of 1 points

|  | In many projects, large dollar amounts are expended for materials or services (subcontractors, consultants) that are used over a period of time longer than one cost reporting period. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; True. Answers:; True. False. Response Feedback:; In many projects, large dollar amounts are expended for materials or services (subcontractors, consultants) that are used over a period of time longer than one cost reporting period.. |  |  |  |

- Question 17

1 out of 1 points

|  | The budget for each work package is |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; b. distributed over the duration of the work package.. Answers:; a. charged completely on the last day of the work package.. b. distributed over the duration of the work package.. c. charged at the end of the project.. d. charged completely on the first day of the work package.. Answer Feedback:; The budget for each work package is distributed over the duration of the work package.. Response Feedback:; The budget for each work package is distributed over the duration of the work package.. |  |  |  |

- Question 18

1 out of 1 points

|  | The key to managing cash flow is to ensure that cash comes in faster than it goes out. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; True. Answers:; True. False. Response Feedback:; The key to managing cash flow is to ensure that cash comes in faster than it goes out.. |  |  |  |

- Question 19

1 out of 1 points

|  | Consider a project that involves painting five similar houses over ten weeks (one house every two weeks) for a total budgeted cost of $20,000. The budget is $4,000 per house. At of the end of week 5, you determine that $10,000 has actually been spent and three houses have been painted completely. What is the earned value of the project? |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; a. $12,000. Answers:; a. $12,000. b. $4,000. c. $20,000. d. $10,000. Answer Feedback:; Consider a project that involves painting five similar houses over ten weeks (one house every two weeks) for a total budgeted cost of $20,000. The budget is $4,000 per house. At of the end of week 4, you determine that $10,000 has actually been spent and three houses have been painted completely. The earned value is (3/5) x $20,000 = $12,000.. Response Feedback:; Consider a project that involves painting five similar houses over ten weeks (one house every two weeks) for a total budgeted cost of $20,000. The budget is $4,000 per house. At of the end of week 4, you determine that $10,000 has actually been spent and three houses have been painted completely. The earned value is (3/5) x $20,000 = $12,000.. |  |  |  |

- Question 20

0 out of 1 points

|  | The project cost estimate is allocated to |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; a. the committed costs in the project.. Answers:; a. the committed costs in the project.. b. the various work packages in the project work breakdown structure. c. the resources in the project.. d. the stakeholders.. Answer Feedback:; The project cost estimate is allocated to the various work packages in the project work breakdown structure.. |  |  |  |

- Question 21

1 out of 1 points

|  | Based on analysis of actual cost it is possible to forecast what the total costs will be at the completion of the project or work package. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; True. Answers:; True. False. Response Feedback:; Based on analysis of actual cost it’s possible to forecast what the total costs will be at the completion of the project or work package.. |  |  |  |

- Question 22

1 out of 1 points

|  | Labor costs in the project costs estimate are the estimated costs for the various types or classifications of ___________ and are based on the estimated work time (not necessarily the same as the activity estimated duration) and the dollar labor rate for each. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; c. people who are expected to work on the project. Answers:; a. overhead and direct expenses. b. people, even if they are not directly assigned to the project. c. people who are expected to work on the project. d. subcontractors. Answer Feedback:; Labor costs in the project costs estimate are estimated costs for the various types or classifications of people who are expected to work on the project and are based on the estimated work time (not necessarily the same as the activity estimated duration) and the dollar labor rate for each person or classification.. Response Feedback:; Labor costs in the project costs estimate are estimated costs for the various types or classifications of people who are expected to work on the project and are based on the estimated work time (not necessarily the same as the activity estimated duration) and the dollar labor rate for each person or classification.. |  |  |  |

- Question 23

0 out of 1 points

|  | It is important to use the__________ as the standard against which actual cost is compared. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; b. phased budget. Answers:; a. cumulative budget. b. phased budget. c. total budget. d. budget at completion. Answer Feedback:; It is important to use the cumulative budget as the standard against which actual cost is compared.. |  |  |  |

- Question 24

1 out of 1 points

|  | A method for calculating the forecasted cost at completion assumes that the work to be performed on the remaining portion of the project or work package will be done at the same rate of efficiency as the work performed so far. If the cost performance index is greater than 1.0, then |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; a. the FCAC is less than the TBC.. Answers:; a. the FCAC is less than the TBC.. b. additional information is needed to predict the FCAC.. c. the FCAC cannot be calculated with CPI.. d. the FCAC is greater than the TBC.. Answer Feedback:; The first method for calculating the forecasted cost at completion assumes that the work to be performed on the remaining portion of the project or work package will be done at the same rate of efficiency as the work performed so far. Forecasted cost at completion = Total budgeted cost/Cost performance index. Response Feedback:; The first method for calculating the forecasted cost at completion assumes that the work to be performed on the remaining portion of the project or work package will be done at the same rate of efficiency as the work performed so far. Forecasted cost at completion = Total budgeted cost/Cost performance index. |  |  |  |

- Question 25

0 out of 1 points

|  | Acceptance criteria for all project deliverables must be ________________ than what is stated in the project charter or request for proposal. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; c. stated at higher levels. Answers:; a. described in greater detail. b. listed in sequence with the responsible person or organization. c. stated at higher levels. d. repeated. Answer Feedback:; Acceptance criteria for all project deliverables must be described in greater detail than what is stated in the project charter or request for proposal.. |  |  |  |

- Question 26

1 out of 1 points

|  | The customer may hire an independent third party or laboratory to be its representative or perform tests when checking the quality of a project deliverables. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; True. Answers:; True. False. Response Feedback:; The customer may hire an independent third party or laboratory to be its representative or perform tests rather than relying on the contractor’s inspecting and testing its own work.. |  |  |  |

- Question 27

0 out of 1 points

|  | In the network diagram for the following list, what activity immediately follows activity E? Activity; Immediate Predecessor. A; -. B; A. C; A. D; B,C. E; D. F; D. G; E,F. H; G. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; a. D. Answers:; a. D. b. F. c. G. d. H. Answer Feedback:; The activity that immediately follows activity B is the activity with activity E as its immediate predecessor, which is activity G.. |  |  |  |

- Question 28

1 out of 1 points

|  | The ____________ may include a high-level WBS in a graphic chart format or as an indentured list of the work elements and associated deliverables. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; c. project scope document. Answers:; a. statement of work. b. network diagram. c. project scope document. d. work breakdown structure. Answer Feedback:; The project scope document may include a high-level WBS in a graphic chart format or as an indentured list of the work elements and associated deliverables.. Response Feedback:; The project scope document may include a high-level WBS in a graphic chart format or as an indentured list of the work elements and associated deliverables.. |  |  |  |

- Question 29

0 out of 1 points

|  | Each box for an activity in a network diagram is assigned |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; a. the next number after its predecessor's number.. Answers:; a. the next number after its predecessor's number.. b. a unique activity number.. c. an integral number.. d. a rational number. Answer Feedback:; Each box is assigned a unique activity number.. |  |  |  |

- Question 30

1 out of 1 points

|  | If something is __________ the statement of work, then it should be assumed that ___________. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; a. not included in, it will not be done or provided.. Answers:; a. not included in, it will not be done or provided.. b. left out of, will be completed during the project.. c. missing from, if the RFP stated the requirement is will be completed.. d. included, it will not change during the course of the project.. Answer Feedback:; If something is not included in the statement of work, then it should be assumed that it will not be done or provided.. Response Feedback:; If something is not included in the statement of work, then it should be assumed that it will not be done or provided.. |  |  |  |

- Question 31

1 out of 1 points

|  | The network diagram can be created using a graphic chart format or as an indentured list. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; False. Answers:; True. False. Response Feedback:; The WBS can be created using a graphic chart format or as an indentured list.. |  |  |  |

- Question 32

0 out of 1 points

|  | The ___________ is a roadmap that displays how all the specific activities fit together to accomplish the project work scope. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; b. work breakdown structure. Answers:; a. project scope statement.. b. work breakdown structure. c. network diagram. d. project plan. Answer Feedback:; The network diagram is a roadmap that displays how all the specific activities fit together to accomplish the project work scope.. |  |  |  |

- Question 33

1 out of 1 points

|  | It is easier to define the details for __________, but as the project progresses or moves from phase to phase, the project team or contractor can progressively elaborate the details as more information is known or becomes clear. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; b. the near-term efforts. Answers:; a. only tasks that take a day to complete. b. the near-term efforts. c. tasks near the end of the project. d. tasks that require a small effort. Answer Feedback:; It is easier to define the details for the near-term efforts, but as the project progresses or moves from phase to phase, the project team or contractor can progressively elaborate the details as more information is known or becomes clear.. Response Feedback:; It is easier to define the details for the near-term efforts, but as the project progresses or moves from phase to phase, the project team or contractor can progressively elaborate the details as more information is known or becomes clear.. |  |  |  |

- Question 34

1 out of 1 points

|  | Designating ____________ as having primary responsibility can cause confusion and increase the risk that some work will "fall through the cracks," because each may assume that the other is going to do it. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; c. two or more individuals. Answers:; a. a third party. b. the project manager. c. two or more individuals. d. a subcontractor. Answer Feedback:; Designating two or more individuals as having primary responsibility can cause confusion and increase the risk that some work will "fall through the cracks," because each person may assume that the other person is going to do it.. Response Feedback:; Designating two or more individuals as having primary responsibility can cause confusion and increase the risk that some work will "fall through the cracks," because each person may assume that the other person is going to do it.. |  |  |  |

- Question 35

1 out of 1 points

|  | _________ includes determining which risks may adversely affect the project objective and what the impact of each risk might be if it occurs. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; d. Risk identification. Answers:; a. Risk acceptance. b. Risk modification. c. Risk avoidance. d. Risk identification. Answer Feedback:; Risk identification includes determining which risks may adversely affect the project objective and what the impact of each risk might be if it occurs.. Response Feedback:; Risk identification includes determining which risks may adversely affect the project objective and what the impact of each risk might be if it occurs.. |  |  |  |

- Question 36

1 out of 1 points

|  | ________ is a rating of low, medium, or high based upon the expected probability of a risk occurring during the project. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; a. The likelihood of occurrence. Answers:; a. The likelihood of occurrence. b. The priority order. c. The action trigger. d. The mitigation plan. Answer Feedback:; The likelihood of occurrence is a rating of low, medium, or high based upon the expected probability of a risk occurring during the project.. Response Feedback:; The likelihood of occurrence is a rating of low, medium, or high based upon the expected probability of a risk occurring during the project.. |  |  |  |

- Question 37

1 out of 1 points

|  | The risks should be those that are somewhat likely to occur and/or can have a significant positive impact on accomplishing the project objective. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; False. Answers:; True. False. Response Feedback:; The risks should be those that are somewhat likely to occur and/or can have a significant negative impact on accomplishing the project objective.. |  |  |  |

- Question 38

1 out of 1 points

|  | A common approach to identifying the sources of risks is |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; b. brainstorming.. Answers:; a. elaboration.. b. brainstorming.. c. developing a contingency plan.. d. evaluating the probability.. Answer Feedback:; A common approach to identifying the sources of risks is brainstorming.. Response Feedback:; A common approach to identifying the sources of risks is brainstorming.. |  |  |  |

- Question 39

1 out of 1 points

|  | _______ involves developing an action plan to reduce the likelihood of occurrence or potential impact of each risk, establishing a trigger point for when to implement the actions to address each risk, and assigning responsibility to specific individuals for implementing each response plan. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; d. Risk response planning. Answers:; a. Risk impact statement. b. Risk management strategy. c. Risk assessment. d. Risk response planning. Answer Feedback:; Risk response planning involves developing an action plan to reduce the likelihood of occurrence or potential impact of each risk, establishing a trigger point for when to implement the actions to address each risk, and assigning responsibility to specific individuals for implementing each response plan.. Response Feedback:; Risk response planning involves developing an action plan to reduce the likelihood of occurrence or potential impact of each risk, establishing a trigger point for when to implement the actions to address each risk, and assigning responsibility to specific individuals for implementing each response plan.. |  |  |  |

- Question 40

1 out of 1 points

|  | _________ includes taking action to prevent or minimize the likelihood of occurrence or the impact of such unfavorable events. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; c. Managing risk. Answers:; a. Naming the person responsible for the risk response plan. b. Taking chances. c. Managing risk. d. Identifying the trigger point. Answer Feedback:; The risks should be those that are somewhat likely to occur and/or can have a significant negative impact on accomplishing the project objective.. Response Feedback:; The risks should be those that are somewhat likely to occur and/or can have a significant negative impact on accomplishing the project objective.. |  |  |  |

- Question 41

1 out of 1 points

|  | If the risks seem _______, the contractor may decide to not bid on a proposed project. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; b. too great. Answers:; a. acceptable. b. too great. c. within reason. d. easily mitigated. Answer Feedback:; If the risks seem too great, the contractor may decide to not bid on a proposed project.. Response Feedback:; If the risks seem too great, the contractor may decide to not bid on a proposed project.. |  |  |  |

- Question 42

1 out of 1 points

|  | A risk assessment matrix is a tool for |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; a. assessing and managing risks.. Answers:; a. assessing and managing risks.. b. stating if the risk will be avoided, accepted, or mitigated.. c. examining the results of the project.. d. making a person responsible for the risk.. Answer Feedback:; A risk assessment matrix is a tool for assessing and managing risks.. Response Feedback:; A risk assessment matrix is a tool for assessing and managing risks.. |  |  |  |

- Question 43

1 out of 1 points

|  | A financial related activity that must be performed during the closing phase is assuring that |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; c. all payments have been collected from the customer.. Answers:; a. total budgeted costs are calculated.. b. the quarterly payments are invoiced.. c. all payments have been collected from the customer.. d. the personnel responsible for financial work is identified.. Answer Feedback:; An activity that must be performed during the closing phase is assuring that all payments have been collected from the customer.. Response Feedback:; An activity that must be performed during the closing phase is assuring that all payments have been collected from the customer.. |  |  |  |

- Question 44

1 out of 1 points

|  | The ________ should prepare a written report of project performance including lessons learned and recommendations. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; a. project manager. Answers:; a. project manager. b. CEO of the contractor's organization. c. stakeholders. d. customer. Answer Feedback:; The project manager should prepare a written report of project performance including lessons learned and recommendations.. Response Feedback:; The project manager should prepare a written report of project performance including lessons learned and recommendations.. |  |  |  |

- Question 45

0 out of 1 points

|  | During the _____, the project team or contractor should ensure that copies of appropriate project documentation are properly organized, filed, and archived so that they can be readily retrieved for future use. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. performing the project phase.. b. controlling the project phase.. c. closing the project phase.. d. evaluating the project phase.. |  |  |  |

- Question 46

0 out of 1 points

|  | There may be circumstances that require a project to be terminated before it is completed. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; There may be circumstances that require a project to be terminated before it is completed.. |  |  |  |

- Question 47

0 out of 1 points

|  | The project manager should schedule the post-project evaluation meeting with the customer or sponsor for a time when the customer is in a position to |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. really determine whether the project met expectations and achieved the anticipated benefits.. b. pay all the expenses of the project to the contractor.. c. solicit proposals for a new RFP.. d. begin planning for future projects or opportunities for the contractor.. |  |  |  |

- Question 48

0 out of 1 points

|  | Documentation of lessons learned should be done on an ongoing basis throughout the planning and performing phases of the project. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; The project team should not wait until the end of the project to capture and document lessons learned; it should be done on an ongoing basis throughout the planning and performing phases of the project.. |  |  |  |

- Question 49

0 out of 1 points

|  | In the _______stage of team development, the level of work performance is high. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. forming. b. norming. c. storming. d. performing. |  |  |  |

- Question 50

0 out of 1 points

|  | In the _______ phase of team development, control and decision making are transferred from the project manager to the project team. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. norming. b. forming. c. performing. d. storming. |  |  |  |

- Question 51

0 out of 1 points

|  | A project team is more than a group of individuals. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; A project team is more than a group of individuals.. |  |  |  |

- Question 52

0 out of 1 points

|  | Conflict is not just for the project manager to handle and resolve; conflict between team members should be handled by the individuals involved. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; Conflict is not just for the project manager to handle and resolve; conflict between team members should be handled by the individuals involved.. |  |  |  |

- Question 53

0 out of 1 points

|  | In the _______ stage of team development, the project manager fully delegates responsibility and authority. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. forming. b. performing. c. storming. d. norming. |  |  |  |

- Question 54

0 out of 1 points

|  | The building constructed will have at least R-38 insulation rating for the ceiling and R-28 for the walls. This is an example of the ________________ in a project charter. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. project objective. b. project description. c. success criteria and expected benefits. d. acceptance criteria. |  |  |  |

- Question 55

0 out of 1 points

|  | The project acceptance criteria should |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. state the quantitative criteria expected for the products to be accomplished.. b. be concise and create a vision for the end result of the project.. c. summarize the need and justification for the project.. d. state the major end products or items expected to be produced.. |  |  |  |

- Question 56

0 out of 1 points

|  | The acceptance criteria describe the criteria necessary for the sponsor to approve the deliverables. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; The acceptance criteria for a project describe the quantitative criteria for each major deliverable.. |  |  |  |

- Question 57

0 out of 1 points

|  | Every project that is identified is selected to be completed. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; Sometimes organizations have several needs and limited funds and cannot select every project to be completed.. |  |  |  |

- Question 58

0 out of 1 points

|  | Some potential contractors will know more about an organization due to prior contracts and relationships. This is an unfair advantage for those contractors to submit a proposal to an RFP. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; Business customers and contractors consider the RFP/proposal process to be a competitive situation. Prior relationships and contracts are an advantage; they are not an unfair advantage. Unfair would be if the organization gave additional information to these prior contractors.. |  |  |  |

- Question 59

0 out of 1 points

|  | A project should have weekly project status review meetings supplemented with written project reports. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; The project's reporting requirements state the frequency and content of project status reviews and reports. The frequency should be often enough for the sponsor to approve the deliverables and for the project team to reduce problems due to project delays. This may be daily, weekly, or even monthly and is dependent upon the project.. |  |  |  |

- Question 60

0 out of 1 points

|  | A disadvantage of a functional organizational structure is that functional-type organizations can be insular with each component concerned about only its own performance. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; A disadvantage of a functional organizational structure is that functional-type organizations can be insular with each component concerned about only its own performance.. |  |  |  |

- Question 61

0 out of 1 points

|  | In _______, the company always needs to have new projects coming in as other projects are completed, in order to maintain a high applied-time rate for the functional staff. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. a matrix organizational structure. b. a project management office. c. an autonomous project organizational structure. d. a functional organizational structure. |  |  |  |

- Question 62

0 out of 1 points

|  | Each _______ concentrates on performing its own activities in support of the company’s business mission. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. project management office. b. autonomous project organizational structure. c. functional organizational structure. d. matrix organizational structure. |  |  |  |

- Question 63

0 out of 1 points

|  | In ________, the project organization is highly responsive to the customer. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. a project management office. b. a functional organizational structure. c. a matrix organizational structure. d. an autonomous project organizational structure. |  |  |  |

- Question 64

0 out of 1 points

|  | Why are activities drawn in a serial relationship in a network diagram? |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. From a technical standpoint, the activities must be performed in that sequence.. b. The activities are independent of each other.. c. The activities use different resources.. d. The order of completion doesn't matter.. |  |  |  |

- Question 65

0 out of 1 points

|  | Resource utilization charts based on each activity’s latest start time are said to be based |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. on availability times.. b. on an as-soon-as-possible (ASAP) schedule.. c. on a limited schedule plan.. d. an as-late-as-possible (ALAP) schedule.. |  |  |  |

- Question 66

0 out of 1 points

|  | Which of following would allow for level resources on the project? |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a.. b.. c.. d.. |  |  |  |

- Question 67

0 out of 1 points

|  | Resource leveling, or smoothing, is a method for |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. making sure every task has the same number of resources.. b. extending the project to have the least number of resources used per day.. c. developing a schedule that attempts to minimize the fluctuations in requirements for resources.. d. making sure all the resources do the same amount of work.. |  |  |  |

- Question 68

0 out of 1 points

|  | Resource-limited scheduling will not extend the project completion time if necessary in order to keep within the resource limits. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; Resource-limited scheduling will extend the project completion time if necessary in order to keep within the resource limits.. |  |  |  |

- Question 69

0 out of 1 points

|  | The statement, "Network diagrams illustrate the technical constraints among activities," means the activities are constrained because |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. one activity cannot be started until the predecessors are finished.. b. some activities use the same resources that may not be available.. c. each of the activities are independent from the other activities.. d. the activities use different resources to be completed.. |  |  |  |

- Question 70

0 out of 1 points

|  | The _______________ usually states the time by which a project scope must be completed in terms of the specific date agreed upon by the sponsor. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. Project objective. b. Task timetable. c. Project scope. d. Project schedule. |  |  |  |

- Question 71

0 out of 1 points

|  | A project utilizes various resources to carry out the tasks. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; A project utilizes various resources to carry out the tasks.. |  |  |  |

- Question 72

0 out of 1 points

|  | All the work involved with clearing a sidewalk after a heavy snow storm is an example of a project's scope. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; The project scope is all the work that must be done for the project.. |  |  |  |

- Question 73

0 out of 1 points

|  | The Project Management Institute is a worldwide not-for-profit organization of practitioners that certifies project management professionals. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; Approximately 400,000 individuals worldwide hold PMI credentials.. |  |  |  |

- Question 74

0 out of 1 points

|  | The project objective requires completing the project work scope on time and within budget. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; The project objective requires completing the project work scope on time and within budget.. |  |  |  |

- Question 75

0 out of 1 points

|  | Projects are identified and selected in the |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. planning phase.. b. performing phase.. c. initiating phase.. d. closing phase.. |  |  |  |

- Question 76

0 out of 1 points

|  | The project manager should encourage project team members to identify problems early and solve them on their own or seek help if they need to. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; The project manager should encourage project team members to identify problems early and solve them on their own or seek help if they need to.. |  |  |  |

- Question 77

0 out of 1 points

|  | It is helpful if the project manager has developed a mistrusting relationship with the other person because this can provide a strong foundation for positive and robust negotiations. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; It is helpful if the project manager has developed a trusting relationship with the other person because this can provide a strong foundation for positive and robust negotiations.. |  |  |  |

- Question 78

0 out of 1 points

|  | The project manager needs to be sure that ________ won’t casually agree to changes that may require additional person-hours. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. stakeholders. b. team members. c. the customer. d. organizational management. |  |  |  |

- Question 79

0 out of 1 points

|  | The project manager coordinates the activities of the _________ to ensure that they perform the right tasks at the proper time, as a cohesive group. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; a. various team members. b. suppliers. c. stakeholders. d. project sponsor. |  |  |  |

- Question 80

0 out of 1 points

|  | Conduct a self-evaluation, and learn from your mistakes to be an effective project manager. |  |  |  |
| --- | --- | --- | --- | --- |
|  | Selected Answer:; [None Given]. Answers:; True. False. Response Feedback:; Conduct a self-evaluation, and learn from your mistakes to be an effective project manager.. |  |  |  |