SIM OFFICE

## Rebranding the Tabeisa start-up cafe

# Project brief

### VERSION 1.0

### 10/08/2021

Project Details

| Project Name | Rebranding of the Tabeisa Start-up Café |  |  |
| --- | --- | --- | --- |
| Project Board | Jacqueline Norma Scheepers |  |  |
|  | Prof. Bennett Alexander |  |  |
| Project Teams | Cdesignz Solutions |  |  |
|  | ANN Technologies |  |  |
|  | DevTech |  |  |
|  | SynDev |  |  |
|  | Tech_Connect |  |  |
|  | Thrive Tech Operations |  |  |
| Project Administrator |  |  |  |
| Start Date | 02 August 2021 | Completion Date | 30 November 2021 |

Document Details

| Version | Status (Draft or Approved) | Date | Author/Editor | Details of changes |
| --- | --- | --- | --- | --- |
| 1.0 | Draft | 10 August 2021 | P. Inderlal |  |

purpose and Overview of the Project Brief

This is the Project Brief for the Tabeisa Start-up Café. It gives the direction and scope of the project and forms the contract between the Project Teams and the Project Board. Any changes that are made in the Project Brief will need to be referred to the Project Board. There are six Project Teams who will be working independently on the project competing to provide a workable solution to the client. and

Background to the proposed work

The purpose of this project is rebranding the Tabeisa (Technical and Business Education Initiative in South Africa) Start-up Cafe Department. The aim of the Tabeisa Start-up Café was to help the CPUT (Cape Peninsula University of Technology) community and the public empower themselves through the free acquisition of entrepreneurial skills and mentorship. The Start Up Café offers a forum for prospective clients to register with Tabeisa, qualifying them for guidance on the training required to manage a project or business at any stage of its life cycle. Appropriate training is given at the Start Up Café or through one of their many partners. Registered clients also receive assistance with tendering patent registration, company registration, applying for finance, and export networking with local and international businesses. Tabeisa assists with strategies to encourage black economic empowerment by helping entrepreneurs from disadvantaged communities set up small businesses and understand what entrepreneurship is. Tabeisa has been close for many years and will reopen again this year. This project requires a complete rebranding of Tabeisa and the services offered. Tabeisa also offered a start-up café in its virtual form, accessible at www. tabeisastartupcafe.co.za. This website no longer exists. A new website would need to be developed.

Objectives

The objective of rebranding the Tabeisa Start-up Café:

- Develop the Mission and Vision

- Develop a list of virtual service offerings

- Design logo and colour palette

- Design and develop a website (hosted by CTS (Computer & Telecommunication Services) (Computer & Telecommunication Services))

- Create a bot for frequently asked questions

- Create a portal for companies to register

ScopE

Phase 1: Rebranding

Arrange a meeting with previous Tabeisa directors and investigate the historical information regarding Tabeisa. Use this information to develop the mission and vision statement.

- Develop a list of virtual service offerings

- Design logo and colour palette

Phase 2: Website Development

- Investigate who previously hosted the Tabeisa website.

- Investigate if the domain name is still available

- Create a registration portal for companies.

- Create a bot for frequently asked questions

Phase 3: POPIA (Protection of Personal Information Act) Compliance

- The system must have POPIA statement for using the website. The proof of consenting must be automated.

Phase 4: Service Administration: Tabeisa Forum

Prospective clients to register with Tabeisa. Registered clients qualify for guidance on the training required to manage a project or business at any stage of its life cycle.

Registered clients also receive assistance:

- Tendering patent registration

- Company registration

- Applying for finance

- Expert networking with local and international businesses.

Deliverables

| Unique ID / WBS (Work Breakdown Structure) ref | Deliverable title | Deliverable description |
| --- | --- | --- |
| PROJ/INIT/BMS | Project Brief Feasibility Study Project Charter Project Scope Definition Project Initiation Document Project Start-up Report Statement of Work | Identifying project objectives and deliverables. Outlining project risks, dependencies, constraints, and priorities. Establishing project scope based on deadlines and available resources. Submitting a project proposal for approval. |
| PROJ/PLAN/BMS | Project Plan Work Breakdown Structure Communication Plan Milestone List Schedule Management Plan | The project planning stage is when you create a series of actionable tasks and scheduling them in a project roadmap. Documenting processes. Creating measurable short-term goals from high-level project goals. Addressing potential issues. Create a project roadmap with project tasks and milestones. |
| PROJ/EXEC/BMS | Flow Chart Project Actions Risk Log Risk Register Change Request Decision Log Test Case Deployment Plan | Monitor and control the execution process, reviewing the quality of the team’s output. Adjust and update tasks, goals, and deadlines to meet changing conditions. Communicate between teams and the project stakeholders. |
| PROJ/CLOS/BMS | End Project Report Lessons Learnt Post Project Review | Hand off deliverables. Analyse project performance in a project retrospective. |

Business benefits

To offer CPUT Customers a safe place and a wonderful opportunity to uplift their needs and be able to transform the community to be valuable.

Should be able to socialize with customers. For the customer to know about the Café they must be connected. Read more about the start-up café on the website, ask more question and comment.

Develop and improve the website to be interested. Aspire entrepreneurship and be able to get more clients. And being profitable.

Assumptions

There needs to be an engagement with CTS, CPUT’s internal IT (Information Technology) services provider. The system needs to be hosted on a server that is managed by CTS. We assume that using CSS media queries will help the Tabeisa Start-up Café website to handle all screen sizes and define how the web pages behaves at various devices.

We assume that CPUT will host the website/system’s database for user data internally since Tabeisa Start-up Café is for CPUT communities.

End-user credentials will be encrypted to help protect confidential information.

Constraints

This project will be an internal system developed for the CPUT community. A successful project is one that is completed on time, while also meeting the needs of all stakeholders. However, in fact, very few projects can achieve all these objectives; it is far more usual for projects to be late and fail to fulfil the demands of the clients (Tabeisa Start-up Café) or customers. So as the Tech_Connect team, we will use this definition to clarify the characteristics of Tabeisa Start-up Café project:

- Scope: Tech_Connect is working on creating a website for Tabeisa Start-up Café to help in the rebranding of the Café and targeting businesses that need their help in rebranding, designing Websites, prototyping etc. The purpose of the project is to increase the recognition to both the Tabeisa Start-up Café and the Tech_Connect Team. Tech_Connect is trying to achieve working on this project in a period of 6 months.

- Budget: Tabeisa Start-Up Café is a Non-Profit Organization, therefore, the Tech_Connect Team has a total of 6 members who are Volunteering to display their skills in helping rebranding the Tabeisa Start-up Café. With Tech_Connect providing their services which includes Custom Software Development, Web Application Development, Software debugging, Web Designing and Software Prototyping, we believe it can receive funding to help sustain Tech_Connect Team to carry on providing its services. The success of a project depends on the skills and knowledge of the project to take into consideration all these constraints and develop the plans and processes to keep them in balance.

Risks

- POPIA compliance and the access to registered company’s data

- Customers may not like the new brand.

- It may cost more money than budgeted.

- Developers might not be able to provide the correct/ exact product.

- Client might not like product.

- Losing some clients.

- Not being able to differentiate between the brand and business.

Staff Resources: Project teams

Team: Cdesignz Solutions

| Role | Name |
| --- | --- |
| Technical Team Leader | Umba Joseph Djamba |
| Developer: | Sinoxolo Jaca |
| Developer: | Vuyisa Nkangana |
| Developer: | Zimkitha Nkqenkqa |
| Developer: | Mlungisi Xakekile |
| Developer: | Felecia Zweni |

Team: ANN Technologies

| Role | Name |
| --- | --- |
| Technical Team Leader | TBD |
| Developer: | Nikitha Mbokotwana |
| Developer: | Nikiwe Mkontshwana |
| Developer: | Andisiwe Qhuva |

Team: DevTech

| Role | Name |
| --- | --- |
| Technical Team Leader | Tyronne Lloyd Hendricks |
| Developer: | Elrich John Herman |
| Developer: | Gaynor Joan Jantjies |
| Developer: | Marvin Renate Lamohr |
| Developer: | Ian Louw |
| Developer: | Wajedien Samuels |

Team: SynDev

| Role | Name |
| --- | --- |
| Technical Team Leader | Ra’ees Manuel |
| Developer: | Tyreeq Engel |
| Developer: | Devon Sherwyn May |
| Developer: | Mogamad Nabeel Meyers |
| Developer: | Cameron Noemdo |
| Developer: | Marchello Lethan Carolus |

Team: Tech_Connect

| Role | Name |
| --- | --- |
| Technical Team Leader | Sisipho Mvimvi |
| Tester: | Melisa Bhixa |
| System Designer: | Hlumelo Mpotulo |
| Developer: | Abongile Tshopi |
| Developer: | Sicelo Zitha |
| Business Analyst: | Thina Mbiza |

Team: Thrive Tech Operations

| Role | Name |
| --- | --- |
| Technical Team Leader | Mziyanda Mwanda |
| Developer: | Ottor Ncedo |
| Developer: | Justin Nkuna |
| Developer: | Zintle Zothe |
| Developer: | Bheka Gumede |

----------------------------------------------------------------------------------------------------------------------------------------------